[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
EDISON POLE REPLACEMENT  
 

 WORK ORDER NUMBER:
TD 1434439
ADDRESS:  376 FOOTHILL DRIVE     
: FILLMORE CA 93015  
LZ STAGING AREA LATITUDE 34°24'56.59"N LONGITUDE 118°54'30.76"W
833871E LATITUDE 34°24'38.43"N LONGITUDE 118°54'44.22"W
833870E  LATITUDE 34°24'39.44"N LONGITUDE 118°54'45.41"W
874238E LATITUDE 34°24'38.65"N LONGITUDE 118°54'41.97"W
HENRY MAYO SANTA CLARITA   LATITUDE 34°23'56.53"N LONGITUDE 118°33'6.36"W 
 MAIN NUMBER 661-200-2000  23845 MCBEAN PKWY SANTA CLARITA CA 
CONTRACTOR’S NAME: HOTLINE CONSTRUCTION INC       
 PHONE#: 209-470-6069


CONTACT AT SITE;  JARED GARCIA          

PHONE #: 209-470-6069

PILOT’S NAME(S): 
1.  JOHN OLSEN 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828


TYPE OF AIRCRAFT:
BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED           




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     




BELL 407
 N# N407GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: 3 POLE ( 3 POLE ( 45 CL 2 AND 45 CL1  1900 LBS 
MAX SINGLE – LIFT WEIGHT:
2000  LBS
CLASS OF LOAD:
EXTERNAL 


NO. OF LIFTS:  8
LONG LINE:
 
(NO)
XXX
(YES)
100 FT + 50 FT POLE = 150 FT (LENGTH) WE WILL MAINTAIN A MINIMUM OF THAT SUM AWAY FROM HOMES EDGE OF OPERATING AREA
OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  
  (N0)
XXX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	5-11-2019
	0800
	1600
	4-22-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE  DEPARTMENT
	805-524-2233
	WATCH COMMANDER
	NOTIFIED

	FIRE DEPARTMENT 
	805-371-1111 Ext 27
	STATION 27
	NOTIFIED


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	PHONE #:

	961 PADELFORD ROAD   
	VACANT DURING OPS 
	HAND DELIVER 

	406 ARUNDEL CIRCLE 
	VACANT DURING OPS 
	HAND DELIVER 

	502 ARUNDEL CIRCLE 
	VACANT DURING OPS 
	HAND DELIVER 

	396 FOOTHILL DR. 
	VACANT DURING OPS 
	HAND DELIVER 

	390 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	386 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	382 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	376 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	366 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	361 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	348 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	336 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	407 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	387 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	397 FOOTHILL DR.
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM 
	VACANT DURING OPS 
	HAND DELIVER 


[image: image3.jpg]



[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (Continued)

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA..  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS 
1. THE HELICOPTER LONGLINE WILL BE ATTACHED AT LANDING ZONE AND FLOWN TO THE POLE STAGING AREA 
2. THE POLE WILL BE STAGED IN THE AT THE END OF CRANK ROAD IN THE CUL-DE-SAC    
3. 15 HOMES WILL BE EVACUATED. STREET CLOSURE CREW WILL ASSIST IN VERIFYING VACANCY 
4. WATER TRUCK NOT REQUIRED 
5. PADELFORD ROAD, FREMLIN DRIVE, AND FOOTHILL DRIVE  WILL EXPERIENCE INTERMITTENT STREET CLOSURES 
6. EMERGENCY LANDING ZONE IS NEAR THE POLE SET SITE AND STAGING AREA  
7. FILLMORE  POLICE AND FIRE  DEPARTMENT WILL BE NOTIFIED.

8. THE SECURE AREA IS GREATER THEN 300  FT IN ALL DIRECTIONS FROM THE ATTACH AND RELEASE AREAS

4-22-2019




[image: image5.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

-23-

[image: image6.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 
OPERATIONS AREA DIAGRAM
[image: image7.jpg]7 GING'/.\RE—A 134245 59N 1165413076
[AGING <
C ¥ Ay





[image: image8.jpg]



[image: image9.jpg]



LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	V = VACANT 

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


AREA SURVEY CONDUCTED BY : [image: image10.jpg]





