[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
BUILDING NAME:
EDISON POLE REPLACEMENT  
 





ADDRESS:  3451 SWEETWATER MESA ROAD
 
: MALIBU CA 



   
LZ STAGINGA AREA LATITUDE 34° 2'39.73"N LONGITUDE:118°40'31.60"W ELEVATION: 43FT
POLE LATITUDE 835328E  34° 2'24.48"N LONGITUDE:118°40'40.78"W ELEVATION: 43FT
WEST HILLS HOSPITAL LATITUDE 34°12.11"N LONGITUDE 118° 37.44"W 

 MAIN NUMBER 818-676-4000
CONTRACTOR’S NAME: HOT LINE CONSTRUCTION         
 PHONE#: 805-616-5200


CONTACT AT SITE;   RITO DE LA CRUZ           

PHONE #: 805-616-5200
PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166

2. BUCKEY MACKAY
 
CERT #: #:2778051
3. MARTIN RODRIGUEZ 

CERT #: 3555121
4. MARK KLINK 


CERT # : 3018828 
TYPE OF AIRCRAFT:BELL UH-1H N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED           




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     




BELL 407
 N# N407GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: (1) 45 CL 1 COMPOSITE 1 POLE ((1) 45 CL 4  POLE ( 1200 LBS
MAX SINGLE – LIFT WEIGHT:
1200  LBS
CLASS OF LOAD:
EXTERNAL 


NO. OF LIFTS:  2
LONG LINE:
 
(NO)
XXX
(YES)
100 FT + 45 FT POLE = 145 FT (LENGTH) WE WILL MAINTAIN A MINIMUM OF THAT SUM AWAY FROM HOMES EDGE OF OPERATING AREA
OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  
  (N0)
XXX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	6-19-2019
	0800
	1600
	4-26-2019

	CROWD CONTROL
	

	OWNER:
	XXX
	CONTRACTOR:
	XXX

	OPERATOR:
	XXX
	SECURITY:
	

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE  DEPARTMENT
	818-878-1808
	WATCH COMMANDER
	NOTIFIED

	FIRE DEPARTMENT 
	310-456-2812
	STATION 88 
	NOTIFIED


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD OF CONTACT

	6 HOMES SEE DIAGRAM FOR LOCATION     
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM BELOW 
	VACANT DURING OPS 
	HAND DELIVER 


[image: image3.jpg]



[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (Continued)

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA..  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

TAILBOARD SAFETY BRIEF WILL BE CONDUCTED AT THE POLE STAGING AREA PRIOR OPERATIONS.  STREET CLOSURE WILL VERIFY EACH VACATED HOME. 
1. THE HELICOPTER WILL LAND AT THE STAGING AREA TO CONNECT LONGLINE 
2. THE STAGING AREA WILL REQUIRE A WATER TRUCK   
3. THE EMERGENCY LANDING AREA AT THE STAGING AREA AND ALONG THE FLIGHT PATH TO THE POLE SET SITE 
4. SIX HOME WILL BE EVACUATED DURING THE OPERATION. ALL AREA IN THE SECURE AREA WILL BE UNOCCUPIED. 
5. SWEETWATER ROAD WILL EXPERIENCE INTERMITTENT CLOSURES DURING OPERATIONS  

6. PEDESTRIANS WILL NOT BE PERMITTED OPERATING AREA 

7. THE POLE ATTACH AREA IS AT THE STAGING AREA 

8 SANTA BARBARA COUNTY SHERIFF AND FIRE DEPARTMENT WILL BE NOTIFIED.

9. THE SECURE AREA IS GREATER THEN 300   FT IN ALL DIRECTIONS FROM THE ATTACH AND RELEASE AREAS

-23-

[image: image5.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 
OPERATIONS AREA DIAGRAM
[image: image6.jpg]



[image: image7.jpg]



[image: image8.jpg]3432 3MT3HN K185





[image: image9.jpg]ROAD
CLOSED





LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


1-12-2019




[image: image10.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

