[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
BUILDING NAME:
EDISON POLE REPLACEMENT  
 
WO# TD1274776 TD12607017

ADDRESS:  1125 ESTRELLA DR 
   


: SANTA BARBARA CA 



   

         4118 PALOMA DR 
   


: SANTA BARBARA CA 



 
POLE STAGING AREA  LATITUDE 34°25'15.29"N LONGITUDE 119°45'38.94"W ELEVATION: 550FT
POLE 903715E LATITUDE 34°25'17.90"N LONGITUDE 119°45'39.88"W ELEVATION: 550FT
POLE 708335E LATITUDE 34°25'18.75"N LONGITUDE 119°45'36.92"W ELEVATION: 550FT

POLE 903714E  LATITUDE 34°25'17.39"N LONGITUDE 119°45'43.53"W ELEVATION: 550FT
CONTRACTOR’S NAME: HOT LINE CONSTRUCTION         
 PHONE#: 209-401-6364


CONTACT AT SITE;   WAYNE RHODES       

PHONE #: 209-401-6364


PILOT’S NAME(S): 

1.  JOHN OLSEN 


CERT #: 2769166



2. BUCKEY MACAY
 
CERT #: #:2778051



3.BOB MROZ 
 

CERT #: #:2807125



TYPE OF AIRCRAFT:



BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: 3 POLE ( 3 POLE ( 
MAX SINGLE – LIFT WEIGHT:
2000  LBS
CLASS OF LOAD:
EXTERNAL 


NO. OF LIFTS:  6
LONG LINE:
 
(NO)
XXX
(YES)
100 FT + 50 FT POLE = 150 FT (LENGTH) WE WILL MAINTAIN A MINIMUM OF THAT SUM AWAY FROM HOMES EDGE OF OPERATING AREA
OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  
  (N0)
XXX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	6-15-2019
	0800
	1600
	4-29-2019

	
	
	
	

	CROWD CONTROL
	

	OWNER:
	XXX
	CONTRACTOR:
	XXX

	OPERATOR:
	XXX
	SECURITY:
	

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE  DEPARTMENT
	805-681-4100
	WATCH COMMANDER
	NOTIFIED

	FIRE DEPARTMENT 
	805-365-5254
	STATION 4
	NOTIFIED

	AIR TRAFFIC CONTROL
	805-683-4011
	SANTA BARBARA AIRPORT 
	NOTIFIED


-21-
[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	PHONE #:

	1125 ESTRELLA AVE 
	VACANT DURING OPS 
	HAND DELIVER 

	1200 ESTRELLA AVE
	VACANT DURING OPS 
	HAND DELIVER 

	4118 PALOMA DR 
	VACANT DURING OPS 
	HAND DELIVER 

	LAGUNA BLANCA SCHOOL SOUTH OF PALOMA DR 
	VACANT DURING OPS 
	HAND DELIVER 


[image: image3.jpg]



[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (Continued)

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

PRIOR TO EACH OPERATIONAL DAY A SAFETY TAILBOARD WILL BE CONDUCTED AT THE STAGING AREA 

1. THE HELICOPTER WILL CONDUCT A HOVER HOOK UP OF THE LONG LINE AT ESTRELLA DRIVE. 
2. THE POLES WILL BE STAGED OFF OF ESTRELLA DRIVE ON THE DOWN HILL SLOPE 
3. THE EMERGENCY LANDING AREA ON ESTRELLA AVE. ADDITION THE OPEN AREA BETWEEN THE TWO POLE CAN BE USED FOR EMERGENCY LANDING 
4. TWO HOME WILL BE EVACUATED DURING THE OPERATION 

5. LAGUNA BLANCA SCHOOL SOUTH OF PALOMA DRIVE WILL BE VACANT

6. ALL AREA IN THE SECURE AREA WILL BE UNOCCUPIED. 
7. PEDESTRIANS WILL NOT BE PERMITTED OPERATING AREA 

8. STREET CLOSURE DURING OPERATION WILL OCCUR ON ESTRELLA AVE 

9 SANTA BARBARA COUNTY SHERIFF AND FIRE DEPARTMENT WILL BE NOTIFIED.

10. THE SECURE AREA IS GREATER THEN 250 FT IN ALL DIRECTIONS FROM THE ATTACH AND RELEASE AREAS

1-29-2019


[image: image5.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

-23-

[image: image6.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 
OPERATIONS AREA DIAGRAM
[image: image7.jpg]Google Earth

©2018 Google





[image: image8.jpg]o

245'43.58!

34°2547.39"N 119 @

 POLE STAGING AﬁgS
° \!





[image: image9.jpg]CLOSED





[image: image10.jpg]Géog}éEarth

S0 Cae

Eo0istide e





[image: image11.jpg]PQLESTACH o

AREA,

s
©20{5655E
2018165





LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


AREA SURVEY CONDUCTED BY : [image: image12.jpg]





