[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
NON Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
A/C UNITS 


   

   WORK ORDER NUMBER: 2019-308     
ADDRESS: MOUNT LUKENS     
: LOS ANGELES CA  




MOUNT LUKENS  LATITUDE 34°16'8.03"N LONGITUDE 118°14'14.87"W
LANDING ZONE  LATITUDE 34°17'37.74"N LONGITUDE 118°14'23.51"W
STAGING AREA  LATITUDE 34°17'39.91"N LONGITUDE 118°14'24.42"W
HUNTINGTON MEMORIAL HOSPITAL HP 34° 8'3.88"N118° 9'7.64"W 100 W CALIFORNIAN BLVD PASADENA CA 91105  MAIN NUMBER 626-397-5000 

CONTRACTOR’S NAME: APPLIED A/C         
 PHONE#: 714-545-1917

CONTACT AT SITE;   RUDY PORTILLO         
PHONE #: 714-545-1917

PILOT’S NAME(S): 


1.  JOHN OLSEN 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828


TYPE OF AIRCRAFT:

BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED           




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     




BELL 407
 N# N407GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: (9) ( 1000 LBS 
MAX SINGLE – LIFT WEIGHT:
1000   LBS
CLASS OF LOAD:
EXTERNAL CLASS B


NO. OF LIFTS:  9
LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 150 FT
(LENGTH)

OPERATIONAL ALTITUDE: <250    STREET CLOSING:   
  (N0)
XX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	5-15-2019 
	SUNRISE 
	SUNSET 
	5-1-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	LACFD  
	818-249-1562
	STATION 19 
	NOTIFY 

	CRESCENTA VALLEY SHERIFF 
	818-248-3464
	DISPATCH 
	NOTIFY

	
	
	
	


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




NON Congested Area Plan (Continued)

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	PHONE #:

	SEE DIAGRAM 
	VACANT DURING OPS 
	HAND DELIVER 


[image: image3.jpg](D ™.
NS 3’4%6'8‘.@'3"N.11_8°14‘14.817"W 1

3





[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




NON Congested Area Plan (Continued)

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. 

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

TAIL BOARD SAFETY MEETING WILL BE HELD AT A STAGING AREA.  

1. HELICOPTER WILL LAND AT THE STAGING AREA / LANDING ZONE TO CONDUCT A TAILBOARD SAFETY MEETING AND TO CONNECT LONGLINE  
2. THE HELICOPTER USE 150 FT LONGLINE TO STAY WELL ABOVE THE TOWERS 
3. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH 

4 BUILDINGS WITHIN THE OPERATING AREA WILL BE EVACUATED 
5. WATER TRUCK IS NOT REQUIRED 
6. SEE DIAGRAM FOR STREET CLOSURE REQUIREMENTS 
[image: image5.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 
OPERATIONS AREA DIAGRAM
[image: image6.jpg]



[image: image7.jpg]



[image: image8.jpg]



[image: image9.jpg]



[image: image10.jpg]



[image: image11.jpg]



[image: image12.jpg]



LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (E)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


5-1-2019



[image: image13.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

OFFICIAL’S NAME: 
JEFFREY TEUBNER 




PHONE #:
818-442-9904
OFFICE 818-621-3794 CELL





