[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                         Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
BUILDING NAME:
WESTFIELD TOPANGA
       BUILDING #   SUITE # 1120-1125

ADDRESS: 6320 N TOPANGA  CITY: WOODLAND HILLS CA   
STAGING AREA LATITUDE 34°11'8.21"N LONGITUDE 118°36'15.49"W ELEVATION: 822 FT 
CONTRACTOR’S NAME: ACTIVE AIR SPECIALISTS               PHONE 888-410-0677


CONTACT AT SITE;   JEREMY 
   



PHONE #: 661-674-6946



PILOT’S NAME(S): 
1. BUCKEY MACKAY
 
CERT #: #:2778051



2 JOHN OLSON 


CERT #: 2769166




3. MARTIN RODRIGUEZ 

CERT #: 3555121




4. MICHAEL KLINK 

CERT# 33018828


5. BRIAN HUMPHERY

CERT#: 3179775




6. ROBERT J. SATZ


CERT#: 2629853




TYPE OF AIRCRAFT: 
BELL 407
 N# N407GH
A/C CATEGORY: STANDARD     
AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD
AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD          
206L3 

 N# N6516K
A/C CATEGORY: STANDARD     
TYPE OF ITEM LIFTING: AIR CONDITIONER    ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: (1) < 1000 LBS   
MAX SINGLE – LIFT WEIGHT:
1000  LBS
CLASS OF LOAD:
EXTERNAL 
CLASS B 
NO. OF LIFTS:  1
LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 50 FT 
(LENGTH)

OPERATIONAL ALTITUDE: < 50    STREET CLOSING:  XX
  (N0)

(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	7-2-2019 
	SUNRISE 
	SUNSET 
	6-6-2019

	CROWD CONTROL
	

	OWNER:
	BUILDING 
	CONTRACTOR:
	PRIVATE ROAD  

	OPERATOR:
	
	SECURITY:
	


NOTIFICATIONS
	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE DEPARTMENT
	877-275-5273
	WATCH COMMANDER
	5-9-2019

	FIRE DEPARTMENT 
	818-756-8672
	DISPATCH  
	5-9-2019

	AIR TRAFFIC CONTROL
	
	
	


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                         Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan (Continued)
(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 422-9904 



FAX   (818) 442-9901
LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS:

	BUILDING DESCRIPTION/ADDRESS
	OWNER(S):
	PHONE #:

	WESTFIELD TOPANGA 
	
	

	
	
	


LOAD PENETRATION (FOR OCCUPIED BUILDINGS):

(A) How many floors could the load penetrate if the load were dropped from the highest point to which it will be lifted above the building? 0 
(B) What is the maximum height to which the load will be lifted above the building?


25
Feet

MARK “X” WHERE PERTAINING TO THE LIFT PLAN: 

Copy of written agreement with local officials for the exclusion of unauthorized

persons attached 

XXX
 Responsibility is delegated to the operator (fill in below) 


OFFICIAL’S NAME: 
JEFFREY TEUBNER 




PHONE #:
818-442-9904






-22-
[image: image3.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                   Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan (Continued)

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 422-9904 



FAX   (818) 997-1513

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.
DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   
THE EMERGENCY LANDING AREA IS LOCATED ON THE PARKING LOT.  THE AREA OF OPERATIONS WILL BE SECURED. THE OPERATIONS AREA IS WITHIN THE SECURED AREA. TWO SECURITY PERSONNEL WILL ENSURE FOOT TRAFFIC DOES NOT ENTER THE OPERATING AREA FROM THE PARKING STRUCTURE. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  
1. HELICOPTER WILL NOT BE LANDING DURING THE OPERATION. HOVER HOOK UP OF LONG LINE ON THE PARKING STRUCTURE.  
2. THE EMERGENCY LANDING ZONE IS ON THE PARKING STRUCTURE OR PARKING LOT TO THE EAST 
3. NO UNITS ARE CLOSER THAN 150 FT FROM THE EDGE OF THE OPERATING AREA  

4. NO STREETS WILL BE CLOSED DRIVEWAY LEADING TO PARKING STRUCTURE WILL BE CLOSED 

5. THE UPPER FLOOR OF THE SUBJECT BUILDING AND THE ENTIRE SUBJECT BUILDING WILL BE VACANT DURING THE OPERATIONS. 

6. ALL OUTDOOR AREAS WITHIN THE SECURE ZONE WILL BE VACANT. 
5. NON-ESSENTIAL PERSONAL WILL NOT BE PERMITTED IN THE OPERATING AREA 
6. STAGING AREA IS ON THE PARKING STRUCTURE  
7. PEDESTRIANS WILL NOT BE PERMITTED IN THE OPERATIONS AREA 
8. LOCAL AUTHORITIES WILL BE NOTIFIED OF THE OPERATION 
[image: image4.jpg]XTSI




6-6-2019





[image: image5.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

-23-

[image: image6.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 
OPERATIONS AREA DIAGRAM
[image: image7.jpg]T Gilmore-St-





[image: image8.jpg]éo%gle Earth

33

€ 9015 cona b

B it
" JALL BUILDINGS

JWITHIN THE RED ¢

LINE MUST BE
“VACANT DURING
OPERATIONS

siDE wALKS ANDJ[§
OUTDOOR AREA
WITHIN RED LINE

| MUSTBE
| VACANT
g .

=1 NO VEHICLES
FWITHIN YELLOW
BOX ON TOP





[image: image9.jpg]



LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (L)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (E)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


AREA SURVEY CONDUCTED BY : [image: image10.jpg]






