[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
NON-Congested Area Plan

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
PROJECT:
EDISON POLE REPLACEMENT WORK ORDER # TD1382343
ADDRESS:  PINE FLAT            
:    CA 
 
LZ LATITUDE 35°52'55.89"N LONGITUDE 118°39'4.23"W

LZ STAGING AREA LATITUDE 35°52'56.33"N LONGITUDE 118°40'28.96"W

SEE ATTACHED DIAGRAM AND LISTING FOR POLE LOCATIONS 

POLES WILL BE STAGED AS CLOSE AS TO THE SET SITE AS POSSIBLE 

KAWEAH DELTA DISTRICT HOSPITAL 400 W MINERAL KING AVE VISALIA CA 93291    LATITUDE 36°19'41.24"N LONGITUDE 119°17'38.01"W MAIN NUMBER 559 624-2000 
CONTRACTOR’S NAME: JEFFREY MIHOUS   SCE         

 PHONE#: 559-476-9264

CONTACT AT SITE;   JB STEWART OUTSOURCE          
PHONE #: 515-306-1727

PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828


TYPE OF AIRCRAFT:



BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 
BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED           

 


BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     




BELL 407
 N# N407GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: POLES, EQUIPMENT, ARMS, GRAVEL,    
MAX SINGLE – LIFT WEIGHT:
2400  LBS
CLASS OF LOAD:
EXTERNAL 


NO. OF LIFTS:  TBD 
LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 150 FT 
(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  
  (N0)
XX
(YES) 
	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	5-29-2019 
	SUNRISE 
	SUNSET 
	5-24-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	SPRINGVILLE 
	559-539-2626
	TULARE STATION 22 
	NOTIFY 

	SHERIFF
	559-782-9650
	TULARE COUNTY SHERIFF 
	NOTIFY

	
	
	
	


DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE
[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




NON- Congested Area Plan (Continued)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD OF CONTACT

	NONE  
	VACANT DURING OPERATION
	HAND DELIVER 


Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. 

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

TAIL BOARD SAFETY MEETING WILL BE HELD AT A PRE AGGREED-ON LOCATION PRIOR TO EACH DAY.  
1. HELICOPTER WILL LANDED AT THE ASSIGNED STAGING AREA ONLY. 
2. FUELING WILL ONLY BE CONDUCTED AT THE LANDING STAGING AREA  
3. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH 

4. NO STRUCTURES WILL BE EVACUATED  

5. WATER TRUCK WILL BE PROVIDED STAGING LANDING AREA     

6  STREET CLOSURES SEE DIAGRAM 
7. THE HELICOPTER WILL ONLY CROSS THE ROAD WITH AN EMPTY HOOK AND WHEN CLEAR OF ALL TRAFFIC
8. EACH POLE LOCATION WILL HAVE A HAND HELD RADIO TO COMMUNICATE WITH THE PILOT 
5-20-2019



[image: image3.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

-23-

[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 

OPERATIONS AREA DIAGRAM
	#
	TD. #
	Str. #
	Coordinates

	1
	 TD1382343
	4902141E
	35°53'6.48"N 118°39'10.88"W

	2
	 TD1382343
	764703E
	35°52'57.86"N 118°39'25.58"W

	3
	 TD1382343
	764702E
	35°52'56.82"N 118°39'26.74"W

	4
	 TD1382343
	679344E
	35°52'54.29"N 118°39'29.50"W

	5
	 TD1382343
	679343E
	35°52'53.31"N 118°39'32.78"W

	6
	 TD1382343
	4625928E
	35°52'53.08"N 118°40'17.11"W

	7
	 TD1382343
	679333E
	35°52'52.19"N 118°40'20.90"W

	8
	 TD1382343
	679332E
	35°52'51.65"N 118°40'24.62"W

	9
	 TD1382343
	679325E
	35°52'46.23"N 118°40'51.44"W

	10
	 TD1382343
	679327E
	35°52'47.39"N 118°40'44.37"W

	11
	 TD1382343
	4902133E
	35°52'49.02"N 118°40'41.19"W


[image: image5.jpg]



[image: image6.jpg]



[image: image7.jpg]



[image: image8.jpg]



[image: image9.jpg]REAN35{52(56" 334N 118°4
» i G





[image: image10.jpg]



[image: image11.jpg]



[image: image12.jpg]St i

AP |





LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


AREA SURVEY CONDUCTED BY : [image: image13.jpg]





