[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
UN Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
PROJECT: EDISON POLE REPLACEMENT  
 WORK ORDER NUMBER:
   TD1456280

ADDRESS:  1234 MISSION CANYON PL    

: SANTA BARBARA CA 


LZ STAGING AREA LATITUDE  34°28'15.42"N LONGITUDE 119°40'46.27"W ELEVATION 2200 FT

POLE STAGING AREA LATITUDE 34°27'38.50"N LONGITUDE 119°42'26.51"W ELEVATION: 1000 FT
POLE 1523778E LATITUDE 34°27'39.64"N LONGITUDE 119°42'24.57"W ELEVATION: 1000 FT
CONTRACTOR’S NAME: HOT LINE CONSTRUCTION         
 PHONE#: 209-401-6364


CONTACT AT SITE;   WAYNE RHODES         

PHONE #: 209-401-6364

PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT:



BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED     

BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: 1 POLE ( 1 POLE ( 45 CL 1 COMPOSITE  1200 LBS 
MAX SINGLE – LIFT WEIGHT:
1500  LBS
CLASS OF LOAD:
EXTERNAL CL B 


NO. OF LIFTS:  4
LONG LINE:
 
(NO)
XXX
(YES)
100 FT + 45 FT POLE = 145 FT (LENGTH) WE WILL MAINTAIN A MINIMUM OF THAT SUM AWAY FROM HOMES EDGE OF OPERATING AREA
OPERATIONAL ALTITUDE: < 50    STREET CLOSING:  
  (N0)
XXX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	6-14-2019 
	SUNRISE 
	SUNSET 
	6-3-2019

	CROWD CONTROL
	

	OWNER:
	XXX
	CONTRACTOR:
	XXX

	OPERATOR:
	XXX
	SECURITY:
	

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE  DEPARTMENT
	805-681-4100
	WATCH COMMANDER
	NOTIFIED

	FIRE DEPARTMENT 
	805-365-5254
	STATION 4
	NOTIFIED

	AIR TRAFFIC CONTROL
	805-683-4011
	SANTA BARBARA AIRPORT 
	NOTIFIED


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




UN Congested Area Plan (Continued)

(Submit in duplicate)

[image: image3.jpg]



LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:
	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 

	1412 PASEO DEL OCASO 
	VACANT DURING OPS 
	HAND DELIVER 

	# UNKNOWN PASEO DEL OCASO  
	VACANT DURING OPS 
	HAND DELIVER 

	1234 MISSION CANYON PL (4 BUILDINGS)
	VACANT DURING OPS 
	HAND DELIVER 

	ALL HOMES WITHIN OPERATING AREA 
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM = V 
	VACANT DURING OPS 
	HAND DELIVER 

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 


[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




UN Congested Area Plan (Continued)

(Submit in duplicate)

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA..  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

A TAILBOARD SAFETY MEETING WILL BE CONDUCTED PRIOR TO BEGINNING ANY HELICOPTER OPERATIONS

THE AIRCRAFT WILL UTILIZE THE FLIGHT PATH IN DIAGRAM TO ENTER AND EXIT THE OPERATING AREA
1. THE HELICOPTER LAND AT THE LZ TO CONNECT THE LONGLINE AND WILL FLY TO THE POLE STAGING AREA WITHOUT OVERFLYING AND BUILDINGS OR ROADS 
2. IF REQUIRED FUELING OPERATIONS BE CONDUCTED AT THE LZ 
3. THE POLES WILL BE STAGED AT THE STAGING AREA 

4. WATER TRUCK IS REQUIRED AT THE LANDING ZONE  

5. PASEO DEL OCASO AND GIBRALTAR ROAD WILL EXPERIENCE INTERMITTENT CLOSURES DURING OPERATION
6. PRIOR TO BEGINNING LIFT OPERATIONS FLAGMAN AND GHI GROUND CREW WILL ENSURE HOMES THAT REQUIRE EVACUATION ARE VACANT. USE THE LIST OF ADDRESSES AND THE DIAGRAM TO MAKE SURE ALL HOMES WITHIN THE OPERATING AREA ARE EVACUATED. 

7. THE EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE CLEARING ON THE FLIGHT PATH 

8. 3 ADDRESSES ( 6 BUILDINGS) WILL BE EVACUATED IN ADDITION ALL STRUCTURES WITHIN THE OPERATING AREA WILL BE VACANT

9.  SANTA BARBARA COUNTY SHERIFF AND FIRE DEPARTMENT WILL BE NOTIFIED.

10. THE SECURE AREA IS GREATER THEN 300  FT IN ALL DIRECTIONS FROM THE ATTACH AND RELEASE AREAS

11. UH-1H WILL FLY TO AND FROM THE PART 133 OPERATING AREA USING THE ASSIGNED AND APPROVED FLIGHT PATH FROM THE RAILROAD TRACKS TO THE JOB SITE AVOIDING FLYING OVER ANY STRUCTURES. 
[image: image5.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




[image: image6.jpg]©201B Goodle




[image: image7.jpg]/ 73 A 5 2 ROAD
o015 Gooole g 3 CLOSED





[image: image8.jpg]5 Gz




[image: image9.jpg]Google!
eises
©2018 Google

©2018.Googe




[image: image10.jpg]L

N

< .
3‘
Ghoolklhrt
20l ool ¢




LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


6-3-2019-2019



[image: image11.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

