[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
NON-Congested Area Plan

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
PROJECT: 
EDISON POLE REPLACEMENT   

WORK ORDER #: TD 140146      
ADDRESS:  950 GLENN ANNIE ROAD   
: GOLETA  CA 
 
STAGING AREA LATITUDE 34°27'18.38"N LONGITUDE 119°52'33.24"W
1608347E LATITUDE 34°27'19.35"N LONGITUDE 119°52'29.83"W

CONTRACTOR’S NAME: HOTLINE CONSTRUCTION       PHONE#: 2096-401-6364


CONTACT AT SITE;   WAYNE RHODES         

PHONE #: 209-401-6364


PILOT’S NAME(S): 

PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828


TYPE OF AIRCRAFT:



BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 
BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED 
BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          

 


BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: (1) 45  FT CL1 COMPOSITE  1500  LBS    
MAX SINGLE – LIFT WEIGHT:
1500   LBS
CLASS OF LOAD:
EXTERNAL 


NO. OF LIFTS:  2
LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 150 FT 
(LENGTH)

OPERATIONAL ALTITUDE: < 50    STREET CLOSING:  XX
  (N0)

(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	5-31-2019
	SUNRISE 
	SUNSET
	5-25-2019

	CROWD CONTROL
	

	OWNER:
	XXX
	CONTRACTOR:
	XXX

	OPERATOR:
	XXX
	SECURITY:
	

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	SANTA BARBARA SHERIFF 
	805-928-3781
	WATCH COMMANDER
	NOTIFY 

	SANTA BARBARA COUNTY FIRE 
	805-681-5518
	STATION 18
	NOTIFY

	
	
	
	


-21-
[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




NON- Congested Area Plan (Continued)
Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 

	950 GLEN ANNIE ROAD 
	VACANT DURING OPS 
	HAND DELIVER 



[image: image3.jpg]



[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




NON- Congested Area Plan (Continued)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. 

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS 

1. HELICOPTER NOT LAND AT THE STAGING AREA. THE LONGLINE WILL BE LOWERED OR CONNECTED IN A REMOTE AREA TO THE NORTH OF THE STAGING AREA  
2. FUELING WILL ONLY BE CONDUCTED 

3. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH 

4. 950 GLEN ANNIE ROAD AND THE AVOCADO FIELDS NEAR THE OPERATING AREA WILL BE VACANT DURING THE OPERATION. 

5. PROVIDE A WATER TRUCK AT THE STAGING AREA 
5-25-2019





[image: image5.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

-23-

[image: image6.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 
OPERATIONS AREA DIAGRAM
[image: image7.jpg]



[image: image8.jpg]



[image: image9.jpg]



[image: image10.jpg]08. 45@:34 27





LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


AREA SURVEY CONDUCTED BY : [image: image11.jpg]





