[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
EDISON TRANSFORMER REPLACEMENT  
 

 WORK ORDER NUMBER:
 TD1359857
ADDRESS:  181 N HARBOR DR    

: REDONDO BEACH CA 90277


STAGING AREA  LATITUDE 33°50'36.02" LONGITUDE 118°23'35.79"W
TRANSFORMER LATITUDE  33°50'34.59"N LONGITUDE 118°23'31.35"W
CONTRACTOR’S NAME: DISTRIBUTION DISTRICT 44          
 PHONE#: 310-612-7907

CONTACT AT SITE;   CHRIS INGRAM         

PHONE #: 310-612-7907

PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT:



BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED     

BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: 1 TRASFORMER ( 1 TRASFORMER  ( 1 CONCRETE PAD (1 CONCRETE PAD( 2700 LBS 
MAX SINGLE – LIFT WEIGHT:
2700  LBS
CLASS OF LOAD:
EXTERNAL CL B 


NO. OF LIFTS:  4
LONG LINE:
 
(NO)
XXX
(YES)
100 FT + 10 FT RIGGING  = 110 FT (LENGTH) WE WILL MAINTAIN A MINIMUM OF THAT SUM AWAY FROM EDGE OF OPERATING AREA
OPERATIONAL ALTITUDE: < 50    STREET CLOSING:  
  (N0)
XXX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	6-5-2019
	0800
	1600
	5-29-2019

	CROWD CONTROL
	

	OWNER:
	XXX
	CONTRACTOR:
	XXX

	OPERATOR:
	XXX
	SECURITY:
	

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE  DEPARTMENT
	310-318-0618 
	PIER SUB STATION 
	NOTIFIED

	FIRE DEPARTMENT 
	310-318-0663
	STATION 3 
	NOTIFIED

	REDONDO HARBOR PATROL 
	310-318-0618
	DISPATCH 
	NOTIFIED


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (Continued)

(Submit in duplicate)

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 

	SAMBA BRAZILIAN STEAK HOUSE 
	VACANT DURING OPS 
	HAND DELIVER 

	OCEAN CLUB APPARTMENT5 HOMES 
	VACANT DURING OPS 
	HAND DELIVER 

	BETWEEN 164 INTERNATIONAL BOARDWALK AND 120 N INTERNATIONAL BOARDWALK 
	VACANT DURING OPS 
	HAND DELIVER 

	SOUTH BAY SAILING 
	VACANT DURING OPS 
	HAND DELIVER 

	154 INTERNATIONAL BOARDWALK 
	VACANT DURING OPS 
	HAND DELIVER 

	ALL HOMES WITHIN OPERATING AREA 
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM = V 
	VACANT DURING OPS 
	HAND DELIVER 


[image: image3.jpg]



[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (Continued)

(Submit in duplicate)

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA..  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

A TAILBOARD SAFETY MEETING WILL BE CONDUCTED PRIOR TO BEGINNING ANY HELICOPTER OPERATIONS

THE AIRCRAFT WILL UTILIZE THE FLIGHT PATH IN DIAGRAM TO ENTER AND EXIT THE OPERATING AREA
1. PRIOR TO THE AIRCRAFT ARRIVAL THE GHI GROUND CREW WILL VERIFY THE LZ STAGING AREA IS SECURE. THE UH-1H WILL ARRIVE FROM THE NORTHWEST LANDING TO CONNECT THE LONGLINE 
2. FUELING OPERATIONS WILL BE CONDUCTED AT THE LZ STAGING AREA  

3. THE TRANSFORMER AND PAD WILL BE STAGED AT THE STAGING AREA 

4. AFTER THE TAILBOARD SAFETY MEETING GHI GROUND CREW WILL WALK TO SECURE AREA WITH SECURITY ENSURE SECURITY IS STAGED IN REFERENCE TO THE DIAGRAMS BELOW. 

5. SECURITY WILL BE PROVIDED RADIOS TO HAVE COMMUNICATION WITH THE GHI CREW. 

6. HARBOR PATROL, BAYWATCH OR EQUIVALENT WILL PROVIDE SECURITY AT THE MOUTH FO THE HARBOR. NO VESSEL WILL BE PERMITTED TO ENTER THE SECURE ZONE. 

7. PRIOR TO BEGINNING LIFT OPERATIONS SECURITY AND GHI GROUND CREW WILL VERIFY THE OPERATING AREA IS UNOCCUPIED. 

8. OCEAN CLUB APARTMENT HOMES, THE INTERNATIONAL BOARDWALK, BOAT DOCKS AND BUSINESS WILL BE VACANT WITHIN THE OPERATING AREA. 

9. ANY BREACH OF THE SECURE ZONE WILL BE REPORTED ON THE HANDHELD RADIO AND OPERATING WILL CEASE UNTIL THE BREACH HAS BEEN CLEARED. 

10. WATER TRUCK IS NOT REQUIRED 

11. STREET CLOSURES ARE NOT REQUIRED. 
12. PRIOR TO BEGINNING LIFT OPERATIONS SECURITY AND GHI GROUND CREW WILL VERIFY THE OPERATING AREA IS UNOCCUPIED. 
13. THE EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE CLEARING ON THE FLIGHT PATH 

14. SEE DIAGRAM AND LISTING FOR REQUIRED EVACUATIONS. EVACUATED IN ADDITION ALL STRUCTURES WITHIN THE OPERATING AREA WILL BE VACANT

15. FIRE, SHERIFF DEPARTMENTS AND HARBOR PATROL WILL BE NOTIFIED.

[image: image5.jpg]UH-1H FLIGHT PATH

FLIGHT PATH

RedondoCanyon!

QWP

pgle Earth Ni z : o

e =

Dot 155
Dot 10, NOAR, 15, ey, NGA, GEBCO, 6 mi |





[image: image6.jpg]Google Earth

©2018 Google





[image: image7.jpg]Google Earth

2018 Google





[image: image8.jpg]£
£
i
©
w
L9
=
<]
o
(O}




[image: image9.jpg]@
m
2
b=
Z
&

33250;3610:





[image: image10.jpg]



[image: image11.jpg]Google Earth

©2018 Google





[image: image12.jpg]




[image: image13.jpg]Google Earth

2018 Google





[image: image14.jpg]



[image: image15.jpg]Google Earth




[image: image16.jpg]


[image: image17.jpg]



[image: image18.jpg]



[image: image19.jpg]



[image: image20.jpg]


[image: image21.jpg]


[image: image22.jpg]



[image: image23.jpg]


[image: image24.jpg]


[image: image25.jpg]


[image: image26.jpg]


[image: image27.jpg]


[image: image28.jpg]


[image: image29.jpg]



LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


5-15-2019



[image: image30.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

