[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
PROJECT:EDISON POLE REPLACEMENT  
 
WORK ORDER #: TD1372296 
ADDRESS:  3693 CALLE QUEBRACHO  

: THOUSAND OAKS   CA 91360
  
LANDING STAGING AREA  LATITUDE 34° 9'22.14"N LONGITUDE 118°44'47.43"W ELE: 850 FT
POLE 1345003E  LATITUDE 34°13'36.39"N LONGITUDE 118°51'55.81"W ELEV: 900 FT
LOS ROBLES MEDICAL CENTER LATITUDE 34°12'24.50"N LONGITUDE 118°52'59.87"W ADDRESS: 215 JANSS ROAD THOUSAND OAKS CA 91360 PHONE: 805-497-2727 
CONTRACTOR’S NAME: HOT LINE CONSTRUCTION         
 PHONE#: 805-513-2022


CONTACT AT SITE;   JOAQUIN RAMIREZ           

PHONE #: 805-513-2022


PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT:



BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     




BELL 407
 N# N407GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      

TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: (1) 45 CL 4   POLE ((1) 45 CL 4   POLE (  1279  LBS
MAX SINGLE – LIFT WEIGHT:
1500   LBS
CLASS OF LOAD:
EXTERNAL CL B  


NO. OF LIFTS:  2
LONG LINE:
 
(NO)
XXX
(YES)
100 FT + 45 FT POLE = 145 FT (LENGTH) WE WILL MAINTAIN A MINIMUM OF THAT SUM AWAY FROM HOMES EDGE OF OPERATING AREA
OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  
  (N0)
XXX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	6-2-2019
	SUNRISE 
	SUNSET 
	5-14-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE  DEPARTMENT
	805-494-8200
	WATCH COMMANDER
	NOTIFIED

	FIRE DEPARTMENT 
	805-971-1111
	STATION 44
	NOTIFIED


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD OF CONTACT

	WEATHERFIELD ELEMENTARY SCHOOL  

3151 DARLINGTON DR 
	VACANT DURING OPS SEE CALTRAN APPROVAL 
	HAND DELIVER 

	3693 CALLE QUEBRACHO  
	VACANT DURING OPERATION 
	HAND DELIVER

	3685 CALLE QUEBRACHO  
	VACANT DURING OPERATION 
	HAND DELIVER

	3673 CALLE QUEBRACHO  
	VACANT DURING OPERATION 
	HAND DELIVER

	3301 CAMINO CALANDRIA 
	VACANT DURING OPERATION 
	HAND DELIVER

	3318 PEMBRIDGE ST
	VACANT DURING OPERATION 
	HAND DELIVER

	3352 PEMBRIDGE 
	VACANT DURING OPERATION 
	HAND DELIVER

	SEE DIAGRAM FOR EVACUATION OPERATION AREA 
	VACANT DURING OPERATION
	HAND DELIVER 


[image: image3.jpg]



[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (Continued)

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

TAILBOARD SAFETY BRIEF WILL BE CONDUCTED AT THE STAGING AREA PRIOR TO THE HELICOPTER OPERATIONS. USING THE LIST OF ADDRESSES AND DIAGRAM STREET CLOSURE WILL VERIFY EACH VACATED HOME. 
1. THE HELICOPTER WILL LAND AT THE STAGING AREA AND CONDUCT A TAILBOARD AND CONNECT THE LONGLINE. 
2. THE EMERGENCY LANDING AREA AT THE STAGING AREA AND IN THE OPEN FIELD ALONG THE FLIGHT PATH  
3. SIX HOME AND WEATHERFIELD ELEMENTARY SCHOOL WILL BE EVACUATED DURING THE OPERATION. ALL AREA IN THE SECURE AREA WILL BE UNOCCUPIED. 
4. THE CUL-DE-SAC ON CALLE QUEBRACHO AND THE DRIVEWAY LEADING TO 3301 CAMINO CALANDRIA WILL BE CLOSURES DURING HELICOPTER OPERATIONS 
5. PEDESTRIANS WILL NOT BE PERMITTED OPERATING AREA 

6. THE POLE ATTACH RELEASE AREA IS AT THE IS AT THE STAGING AREAS 
7 LOCAL SHERIFF AND FIRE DEPARTMENT WILL BE NOTIFIED.

8. THE SECURE AREA IS GREATER THAN 275 FT IN ALL DIRECTIONS FROM THE ATTACH AND RELEASE AREAS

9.  HOME EVACUATIONS WILL BE VERIFIED UTILIZING THE LIST OF ADDRESSES AND DIAGRAM PRIOR TO STARTING THE OPERATION
-23-

[image: image5.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 
OPERATIONS AREA DIAGRAM
[image: image6.jpg]N§1.825.5!

WILLPEL





[image: image7.jpg]



[image: image8.jpg]ROAD

‘ CLOSED 7 /4





[image: image9.jpg]e
215 W
STHOUSAND OAKS CA 91360
805-497-2727





LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = -------------------
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


5-14-2019




[image: image10.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

