[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                         Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 442-9904 



FAX   (818) 442-9901
BUILDING NAME:
MORRIS ELEMENTARY SCHOOL WORK ORDER #: Q2019-317  
ADDRESS: 1900 RANDALL AVE COLTON CA  
92324
 
POSITION: LATITUDE  34° 5'0.94"N LONGITUDE 117°21'30.14"W  ELEVATION: 1100 FT 
CONTRACTOR’S NAME: DIRECT AIR CONDITIONING        
 PHONE 714-224-4550

CONTACT AT SITE;   NORM LUSSIER
 


PHONE #: 714-224-4550

PILOT’S NAME(S): 

1. BUCKEY MACKAY
 
CERT #: #:2778051



2 JOHN OLSON 


CERT #: 2769166




3. MARTIN RODRIGUEZ 

CERT #: 3555121




4. MICHAEL KLINK 

CERT# 33018828



5. BRIAN HUMPHERY

CERT#: 3179775




6. ROBERT J. SATZ


CERT#: 2629853




TYPE OF AIRCRAFT: 
BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD
AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: AIR CONDITIONER    ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
MAX SINGLE – LIFT WEIGHT:
1600  LBS
CLASS OF LOAD:
EXTERNAL CL B  


7-3-2019 NO. OF LIFTS:18 ( 18(
LONG LINE:
 (NO)
XXX
(YES)
LESS THEN 50 FT  
(LENGTH)

7-17-2019 NO. OF LIFTS: 18(
LONG LINE:
 (NO)
XXX
(YES)
LESS THEN 50 FT  
(LENGTH)

OPERATIONAL ALTITUDE: < 50    STREET CLOSING:  XX
  (N0)

(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	7-3-2019
	0700
	1600
	6-17-2019

	7-17-2019
	0700
	1600
	6-17-2019

	CROWD CONTROL
	

	OWNER:
	BUILDING 
	CONTRACTOR:
	PRIVATE ROAD  

	OPERATOR:
	
	SECURITY:
	


NOTIFICATIONS
	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	RIALTO POLICE DEPARTMENT    
	909-820-2550
	DISPATCH 
	5-14-2018

	RIALTO FIRE DEPARTMENT  
	909-820-2501
	STATION 204 
	5-14-2018


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                         Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan (Continued)
(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 422-9904 



FAX   (818) 442-9901
LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS:

	BUILDING DESCRIPTION/ADDRESS
	OWNER(S):
	PHONE #:

	MORRIS ELEMENTARY SCHOOL  
	RIALTO DISTRICT 
	909-820-7700

	
	
	

	
	
	

	
	
	


LOAD PENETRATION (FOR OCCUPIED BUILDINGS):

(A) How many floors could the load penetrate if the load were dropped from the highest point to which it will be lifted above the building? 0 
(B) What is the maximum height to which the load will be lifted above the building?


25
Feet

MARK “X” WHERE PERTAINING TO THE LIFT PLAN: 

Copy of written agreement with local officials for the exclusion of unauthorized

persons attached 

XXX
 Responsibility is delegated to the operator (fill in below) 


OFFICIAL’S NAME: 
JEFFREY TEUBNER 




PHONE #:
818-442-9904






-22-
[image: image3.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                   Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan (Continued)

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



16425 Hart Street



Van Nuys, CA 91406



Phone (818) 422-9904 



FAX   (818) 997-1513

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. SECURITY PERSONNEL WILL ENSURE FOOT TRAFFIC DOES NOT ENTER THE OPERATING AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

1. THE SCHOOL WILL BE OUT OF SESSION AND WILL BE VACANT 
2. THE LANDING ZONE AND STAGING ARE IS ON THE GRASS 
3. NO UNITS ARE CLOSER THAN 90 FT FROM THE EDGE OF THE OPERATING AREA  

4. NO STREETS WILL BE CLOSED  

5. NON-ESSENTIAL PERSONAL WILL NOT BE PERMITTED IN THE OPERATING AREA 
6. UNITS COMING OFF THE BUILDING WILL BE PLACED NEXT TO THE UNITS GOING ON THE BUILDING 
7. PEDESTRIANS WILL NOT BE PERMITTED IN THE OPERATIONS AREA 
8. LOCAL AUTHORITIES WILL BE NOTIFIED OF THE OPERATION 
[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Part 135 GH 4A   Part 133 GH 4L 
OPERATIONS AREA DIAGRAM
[image: image5.jpg]



[image: image6.jpg]



[image: image7.jpg]



LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (L)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	HH= HOVER HOOKUP

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	S= SECURITY 

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


6-17-2019




[image: image8.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL 

