[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
NON - Congested Area Plan

Operator:
Guardian Helicopters, Inc



67 D STREET 


Fillmore CA. 93015 



Phone (818) 442-9904 



FAX   (818) 442-9901
PROJECT: EDISON POLE REPLACEMENT   
WORK ORDER #: TD 1470822 TD 1459457 TD 1425854 TD 1540320 TD 1544145 TD 1481258    

ADDRESS:  SAN GABRIEL CANYON ROAD     
:  ASUZA CA
 

LZ STAGING AREA SEE ATTACHED 
CONTRACTOR’S NAME: ALBERT DIAZ           PHONE#: 626-607-6449

CONTACT AT SITE;   EDISON OPERATIONS          PHONE#: 909-974-4620

PILOT’S NAME(S): 
1. JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: 2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT:
BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED 

BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD
AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: HEC AND LIGHT CARGO CLASS OF LOAD:
EXTERNAL 
CL B
NO. OF LIFTS:  TBD

LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 150 FT 
(LENGTH)

OPERATIONAL ALTITUDE: < 250    
DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	8-12-2019 THRU 9-30-2019
	SUNRISE 
	SUNSET 
	7-18-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE
	909-450-2700
	WATCH COMMANDER
	NOTIFY 

	FIRE
	626-334-0011
	STATION 32  
	NOTIFY


Evacuation 




Crowd Control 


Street Closure 
□No Evacuated Structures 


□Operator 



□Yes □ No 
□Evacuated Structures 


□Contractor



□Contractor












□Operator 
[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
NON-Congested Area Plan

Operator:
Guardian Helicopters, Inc



67 D Street 


Fillmore, California 93015



LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 

	SEE ATTACHED LIST   
	VACANT DURING OPS 
	HAND DELIVER 

	ALL HOMES WITHIN OPERATING AREA 
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM = V 
	VACANT DURING OPS 
	HAND DELIVER 


Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. 

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

EVERYDAY PRIOR TO COMMENCING OPERATIONS A SAFETY TAILBOARD WILL BE CONDUCTED AT A PRE-DETERMINED LZ 
HEC TRAINING WILL BE CONDUCTED FOR ALL HEC PARTICIPANTS PRIOR TO BEGINNING OPERATIONS. 
1. HELICOPTER WILL LAND IN THE PRE-DETERMINE LZ/ STAGING / FUEL AREA 

2. FUELING WILL ONLY BE CONDUCTED AT THE STAGING AREA  

3. EMERGENCY LANDING ZONES ARE AT THE STAGING AREA AND ALONG THE FLIGHT PATH 

4. ALL STRUCTURES WITHIN THE OPERATING AREA WILL BE EVACUATED AND WILL BE VERIFIED PRIOR TO HELICOPTER OPERATIONS   
5. THE PILOT WILL ENSURE ALL HIGHWAY AND RIVER CROSSINGS ARE CLEAR OF VEHICLES AND MEMBERS OF THE PUBLIC PRIOR TO PROCEEDING  

6. ALL DIRT STAGING AREAS WILL REQUIRE A WATER TRUCK 
7. ROADS WILL BE CLOSED AS ASSIGNED IN DIAGRAM BELOW     

8. EQUIPMENT WILL BE STAGED AT THE ASSIGNED LZ/STAGING AREA 
9. PILOT WILL MONITOR ACCESS ROADS AND TRAILS TO ENSURE MEMBERS OF THE NON-PARTICIPATING PUBLIC  DON’T ENTER THE OPERATING AREA DURING ALL EXTERNAL LOAD OPERATIONS 
10. PLEASE TRIM TREES IF REQUIRED. 

8-3-2019



[image: image3.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

[image: image4.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (continued) 

[image: image5.jpg]51'34 z4-v\(‘78057.2E’

4161165€ 1, 1196' 078 3
61]01EI060913E et 1301002

~ - 40068226 1384961E- r(EXPERIMNETAL

4160130E Q%OOS&ZOE 1384960E
4160131E 1304195E

47527368, 0
432367!





LANDING ZONE /  STAGING AREAS [image: image6.jpg]%
1533 19:608-117

ORKLZ STAGI
ARt

;1-35.30“N 117°51'51.02"W ,~





[image: image7.jpg]g:;ogle Earth -

©2018 Gosgle





[image: image8.jpg]



[image: image9.jpg]Z
ROAD
CLOSED




[image: image10.jpg]


[image: image11.jpg]A
Google Earth # <= N
o705 Goide * 1001t



[image: image12.jpg]Morris R

&
o
8
s





SOUTH FORK
[image: image13.jpg]



EAST FORK-SOUTH  
[image: image14.jpg]©201p Congle.




COGSWELL DAM 
[image: image15.jpg]Cogswell Reservoir

Z>

Earth ﬂ





EAST FORK 
[image: image16.jpg]£~

[ L2 STAGING AREA 84°124
: 5 2 % > £ N
OUTH MORRIS LZ 34°1135.30°N 117°51 B s . S

Google Earth

et Landsat /Copernicus

©2018 Gongle

¥




[image: image17.jpg]= 1060?915 3
1060910E

Google Earth

©2018 Gosgle %





[image: image18.jpg]6001t

‘1oeogqge“ﬂ
1060910E





[image: image19.jpg]Google Earth

G018 Gongle




[image: image20.jpg]Google Earth et

o218 Gosgle





[image: image21.jpg]©2018 Gosgle.





CRYSTAL LAKE 
[image: image22.jpg]



WEST FORK 
[image: image23.jpg]PHERC ,415415?

i

g

&7 FN
Google Earth-

62018 Google (4,




[image: image24.jpg]g AN o 4161153E
.
L 4161154E

Z >

Google Earth

©2018 Gosgle ‘

4001 |





[image: image25.jpg]4434 51E

4161
4161

Gd<§§|e‘ Earth





[image: image26.jpg]



	[image: image27.jpg]


[image: image28.jpg]Google Earth B,

©2018 Gosgle



LEGEND

SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = (UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>> ORANGE LINE 
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) (V)  
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


AREA SURVEY CONDUCTED BY : [image: image29.jpg]





