[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan 

Operator:
Guardian Helicopters, Inc



67 D Street 



Fillmore CA 93015 



Phone (818) 442-9904 



FAX   (818) 442-9901

PROJECT :
BLAKE AIR CONDITIONING    
WORK ORDER #: Q2019 -320     

ADDRESS:  5205 S WHEELER RIDGE RD ARVIN CA 93203
LZ STAGING AREA  LATITUDE 34°59'58.02" LONGITUDE N118°56'46.62"W    

CONTRACTOR’S NAME: BLAKE AIR CONDITIONING        

 PHONE 714-630-6412

CONTACT AT SITE;   NATHAN BLAKE 
 



PHONE #: 714-813-2003

PILOT’S NAME(S):  1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT:BELL UH-1H N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED           

 


BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     




BELL 407
 N# N407GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD
AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: AIR CONDITIONER    ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
MAX SINGLE – LIFT WEIGHT:
1000  LBS
CLASS OF LOAD:
EXTERNAL 
CL B
NO. OF LIFTS:  20 (
LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 100 FT  
(LENGTH)

OPERATIONAL ALTITUDE: < 50    STREET CLOSING:  XX
  (N0)

(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	8-7-2019
	0700
	1000
	7-31-2019

	
	
	
	

	CROWD CONTROL
	

	OWNER:
	BUILDING 
	CONTRACTOR:
	PRIVATE ROAD  

	OPERATOR:
	
	SECURITY:
	


NOTIFICATIONS
	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	ARVIN POLICE DEPARTMENT   
	661-854-5583
	DISPATCH 
	NOTIFIED 

	KERN COUNTY FIRE DEPARTMENT 
	991-854-5517
	STATION 54 
	NOTIFIED 

	AIR TRAFFIC CONTROL
	N/A
	N/A
	N/A


-21-
[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (continued) 



LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS:

	BUILDING DESCRIPTION/ADDRESS
	OWNER(S):
	PHONE #:

	5205 S WHEELER RIDGE RD ARVIN CA 93203
	
	

	
	
	

	
	
	

	
	
	


LOAD PENETRATION (FOR OCCUPIED BUILDINGS):

(A) How many floors could the load penetrate if the load were dropped from the highest point to which it will be lifted above the building? 0 
(B) What is the maximum height to which the load will be lifted above the building?


25
Feet

MARK “X” WHERE PERTAINING TO THE LIFT PLAN: 

Copy of written agreement with local officials for the exclusion of unauthorized

persons attached 

XXX
 Responsibility is delegated to the operator (fill in below) 


OFFICIAL’S NAME: 
JEFFREY TEUBNER 




PHONE #:
818-442-9904






-22-
[image: image3.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (continued) 

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. SECURITY PERSONNEL WILL ENSURE FOOT TRAFFIC DOES NOT ENTER THE OPERATING AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

1. THE HELICOPTER WILL LAND AT THE DESIGNATED LZ AND SHUT DOWN TO ATTACH THE LONGLINE. A SAFETY BRIEF WILL BE PERFORMED  

2. THE UNITS WILL BE STAGED IN THE LZ. NO UNITS ARE COMING DOWN
3. THE LANDING ZONE MUST BE CLEAR OF ALL TRUCKS AND PEDESTRIANS  

4. THE RELEASE AREAS ARE ALL OVER 150 FT FROM THE EDGE OF THE SECURE ZONE. 

5. THE ENTRANCES TO THE FACILITY WILL BE BLOCKED OFF WITH CAUTION TAPE AND GATES CLOSED 
7. NO ROAD CLOSURES   

8. PEDESTRIANS WILL NOT BE PERMITTED IN THE OPERATIONS AREA 

[image: image4.jpg]



[image: image5.jpg]e
VACANT k\D.T

P EZSTAGINGIAREARSAS

/
' /
Ggggl,é Earth

21116 Goode)




[image: image6.jpg]ALL UNITS ARE R
50 FTFROM R

—.  EDGEOF
BUILDING

A7
/J /
Gggglé Earth

21116 Good



LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (L)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (E)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


AREA SURVEY CONDUCTED BY 

7-31-2019



[image: image7.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL 

