[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
NON-Congested Area Plan

Operator:
Guardian Helicopters, Inc



67 D STREET 


Fillmore CA. 93015 



Phone (818) 442-9904 



FAX   (818) 442-9901
PROJECT: 
EDISON POLE REPLACEMENT   
WORK ORDER #: TD 1550586    

ADDRESS:  3745 TORITO RD    
:  MONTECITO  CA
 

LANDING ZONE LATITUDE 34°25'45.38"N LONGITUDE 119°34'55.80"W
STAGING AREA  LATITUDE 34°25'55.02"N LONGITUDE 119°34'40.53"W
POLE 661294E  LATITUDE 34°25'54.91"N LONGITUDE 119°34'38.49"W
CONTRACTOR’S NAME: ISAAC ZAVALA          PHONE#: 805-760-2119

CONTACT AT SITE;   EDISON 


PHONE#: 805-760-2119

PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT:
BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED 

BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: (1) 45 FT CL 1  1700 LBS & TRANSFORMER 500 LBS CLASS OF LOAD:EXTERNAL CL B  


NO. OF LIFTS:  3
LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 150 FT 
(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  
  (N0)
XX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	8-8-2019
	SUNRISE 
	SUNSET 
	7-31-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	SHERIFF DEPARTMENT
	805-681-4100
	WATCH COMMANDER
	WILL NOTIFY 

	FIRE DEPARTMENT 
	805-965-5254
	DISPATCH  
	WILL NOTIFY


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
NON-Congested Area Plan

Operator:
Guardian Helicopters, Inc



67 D Street 


Fillmore, California 93015



LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 

	2745 TORITO ROAD   
	VACANT DURING OPS 
	HAND DELIVER 

	2760 TORITO ROAD   
	VACANT DURING OPS 
	HAND DELIVER 

	2700 TORITO ROAD   
	VACANT DURING OPS 
	HAND DELIVER 

	2890 TORITO ROAD   
	VACANT DURING OPS 
	HAND DELIVER 

	2896 TORITO ROAD   
	VACANT DURING OPS 
	HAND DELIVER 

	NUMBER UNKNOWN TORITO ROAD 
	VACANT DURING OPS 
	HAND DELIVER 

	ALL HOMES WITHIN OPERATING AREA 
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM = V 
	VACANT DURING OPS 
	HAND DELIVER 


[image: image3.jpg]



Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. 

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

1. HELICOPTER WILL LAND IN THE STAGING / FUEL AREA 

2. FUELING WILL ONLY BE CONDUCTED AT THE STAGING AREA  

3. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH 

4. 6 HOME WILL BE EVACUATED    

5. PROVIDE A WATER TRUCK AT THE STAGING AREA 
6. ROADS WILL BE CLOSED AS ASSIGNED IN DIAGRAM BELOW     

7. EQUIPMENT WILL BE STAGED AT THE LANDING ZONE  

8. A TAILBOARD SAFETY BRIEF WILL BE HELD AT THE STAGING AREA 
9. PLEASE TRIM TREES IF REQUIRED. 

7-31-2019




[image: image4.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

-23-

[image: image5.jpg]



[image: image6.jpg]



[image: image7.jpg]%

e

¥ FLIGHT BATHL
EMPTY HOOK ¢,
%





LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


AREA SURVEY CONDUCTED BY : [image: image8.jpg]





