[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

Operator:
Guardian Helicopters, Inc



67 D STREET 


Fillmore CA. 93015 



Phone (818) 442-9904 



FAX   (818) 442-9901
PROJECT: 
EDISON POLE REPLACEMENT   
WORK ORDER #: TD1556869
ADDRESS:  1015 CAMINO DEL RIO 
:  SANTA BARBARA        CA

LZ STAGING AREA LATITUDE 34°28'20.23"N LONGITUDE 119°47'44.17"W ELEV 350 FT
POLE STAGING AREA  34°27'25.70"N LONGITUDE 119°46'45.98"W ELEV 325 FT
POLE 1453466E LATITUDE 34°27'26.77"N LONGITUDE 119°46'43.11"W 40 FT L2 COMP 1200 LBS
CONTRACTOR’S WAYNE RHODES           
     PHONE#: 209-401-6364  

CONTACT AT SITE;   HOTLINE CONSTRUCTION         PHONE#: 209-401-6364  
PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT:BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED 

BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE      ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS:( 1) ( 40 CL 2 COMP  (1) ( 45 40 CL 2 COMP WITH TRANSORMER 1400 LBS  CLASS OF LOAD:EXTL CL B  


NO. OF LIFTS: 2
LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 150 FT 
(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  
  (N0)
XX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	10-11-2019
	SUNRISE 
	SUNSET 
	10-4-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	POLICE  DEPARTMENT
	805-681-4100
	WATCH COMMANDER
	NOTIFIED

	FIRE DEPARTMENT 
	805-365-5254
	STATION 4
	NOTIFIED

	AIR TRAFFIC CONTROL
	805-683-4011
	SANTA BARBARA AIRPORT 
	NOTIFIED


Evacuation 




Crowd Control 


Street Closure 

□No Evacuated Structures 


[image: image2.jpg]


Operator 


[image: image3.jpg]


Yes □ No 

[image: image4.jpg]


3Evacuated Structures 

[image: image5.jpg]


Contractor


[image: image6.jpg]


Contractor












□Operator 
[image: image7.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan
Operator:
Guardian Helicopters, Inc



67 D Street 


Fillmore, California 93015



LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 

	1015 CAMINO DEL RIO SANTA BARBARA  
	VACANT DURING OPS 
	HAND DELIVER 

	1033 CAMINO DEL RIO SANTA BARBARA  
	VACANT DURING OPS 
	HAND DELIVER 

	1055 CAMINO DEL RIO SANTA BARBARA  
	VACANT DURING OPS 
	HAND DELIVER 

	ALL HOMES WITHIN RED OPERATING AREA 
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM = VACANT 
	VACANT DURING OPS 
	HAND DELIVER 


[image: image8.jpg].Gpogle Earth

A M &





LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. 

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

PRIOR TO BEGINNING OPERATIONS, A TAILBOARD SAFETY BRIEF WILL BE CONDUCTED.
1. HELICOPTER WILL LAND AT THE LZ TO CONNECT THE LONGLINE AND CONDUCT A TAILBOARD SAFETY MEETING 
2. FUELING WILL BE CONDUCTED AT THE LANDING ZONE 
3. THE HELICOPTER WILL FLY EMPTY HOOK  FROM THE LANDING ZONE TO THE POLE STAGING AREA WITHOUT FLYING OVER ANY STRUCTURES OR VEHICLES ON THE ROAD. THE HELICOPTER WILL CROSS THE ROAD WHEN CLEAR 
4. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH

5. CAMINO DEL RIO WILL EXPERIENCE INTERMITTENT CLOSURES 
6. WATER TRUCK IS REQUIRED AT THE LANDING ZONE 
7.  TWO FLAGMAN WILL CLOSE SAN ANTONIO CREEK TRIAL FROM PEDESTRIANS  

8. 3 BUILDINGS /  HOME WILL REQUIRE   EVACUATIONS 
9. THE POLES WILL BE LIFTED FROM THE STAGING AREA AND FLOWN TO THE POLE SITE MAINTAINING 300 FT CLEARANCE FROM ANY OCCUPIED STRUCTURES ON EITHER SIDE OF FLIGHT PATH 
10. ALL OCCUPIED BUILDINGS ARE GREATER THE 290 FT FROM POLE SITE 
11. THE CONTRACTOR WILL TRIM TREES IF REQUIRED 
[image: image9.jpg]



[image: image10.jpg]:Sa
S

- L0
P e
_’1~1§ké SantVa
# ¢ \ ﬂié?‘r





[image: image11.jpg]



[image: image12.jpg]IO VERFLY (WITH
B VP TY HOOK) ANY





[image: image13.jpg]



[image: image14.jpg]



[image: image15.jpg]



LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>ORANGE LINE
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (V) YELLOW
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


10-4-2019




[image: image16.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

