SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

(Submit in duplicate)

Operator:	Guardian Helicopters, Inc

67 D STREET

Fillmore CA. 93015

Phone (818) 442-9904

FAX   (818) 442-9901

EDISON POLE REPLACEMENT 	 		 WORK ORDER NUMBER:	TD1536844 TD1536625

ADDRESS 737 LA BUENA TIERRA      	: SANTA BARBARA CA

LANDING ZONE LATITUDE 34°27'12.62"N 119°48'17.64"W

POLE STAGING AREA LATITUDE 34°27'8.14"N LONGITUDE 119°48'21.22"W

S17096Y LATITUDE 34°27'6.09"N LONGITUDE 119°48'22.22"W 35 CL 2 COMP 1000 LBS

4428705E LATITUDE 34°27'6.03"N LONGITUDE 119°48'22.37"W 45 CL 1 COMP W/ TRANS 1500 LBS

CONTRACTOR’S NAME: HOT LINE CONSTRUCTION         	 PHONE#: 209-401-6364

CONTACT AT SITE;   WAYNE RHODES         		PHONE #: 209-401-6364

PILOT’S NAME(S): 	1.  JOHN OLSEN 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #:2778051

3. MARTIN RODRIGUEZ 		CERT #: 3555121

4. MICHAEL KLINK 		CERT# 3018828

TYPE OF AIRCRAFT:

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

BELL 407	 N# N407GH	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

TYPE OF ITEM LIFTING: POLE       AERODYNAMIC   NON- AERODYNAMIC

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: 2 POLE  2 POLE  45 CL 1 COMPOSITE  1250 LBS

MAX SINGLE – LIFT WEIGHT:	1300  LBS	CLASS OF LOAD:	EXTERNAL

NO. OF LIFTS:  4	LONG LINE:	 	(NO)	XXX	(YES)	100 FT + 50 FT POLE = 150 FT (LENGTH) WE WILL MAINTAIN A MINIMUM OF THAT SUM AWAY FROM HOMES EDGE OF OPERATING AREA

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  	  (N0)	XXX	(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 11-6-2019 | 0800 | 1600 | 4-10-2019 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| POLICE DEPARTMENT | 805-681-4100 | WATCH COMMANDER | NOTIFIED |
| FIRE DEPARTMENT | 805-365-5254 | STATION 4 | NOTIFIED |
| AIR TRAFFIC CONTROL | 805-683-4011 | SANTA BARBARA AIRPORT | NOTIFIED |

Evacuation 					Crowd Control 			Street Closure

□No Evacuated Structures 			Operator 			Yes □ No

Evacuated Structures 			Contractor			Contractor

□Operator

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | PHONE #: |
| --- | --- | --- |
| 731 LA BUENA TIERRA | VACANT DURING OPS | HAND DELIVER |
| 737 LA BUENA TIERRA | VACANT DURING OPS | HAND DELIVER |
| 5225 CATHEDRAL OAKS DR | VACANT DURING OPS | HAND DELIVER |
| 5215 CATHEDRAL OAKS RD | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = V | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS

- THE HELICOPTER WILL FUEL AND THE LONGLINE WILL BE ATTACHED AT LZ  IN THE CUL-DE-SAC AT THE END OF POINSETTIA WAY

- THE EMPTY LONGLINE WILL BE FLOWN FROM THE LZ TO THE POLE STAGING AREA

- THE POLE STAGING AREA IS TO THE SOUTH OF CATHEDRAL OAKS RD

- 4 HOMES WILL BE EVACUATED. STREET CLOSURE CREW WILL ASSIST IN VERIFYING VACANCY

- WATER TRUCK NOT REQUIRED

- POINSETTIA WAY , CATHEDRAL OAKS AND LA GUENA TIERRA  PLACE WILL EXPERIENCE INTERMITTENT STREET CLOSURES

- EMERGENCY LANDING ZONE IS NEAR THE POLE SET SITE AND STAGING AREA

- SANTA BARBARA COUNTY SHERIFF AND FIRE DEPARTMENT WILL BE NOTIFIED.

- THE SECURE AREA IS GREATER THEN 300 FT IN ALL DIRECTIONS FROM THE ATTACH AND RELEASE AREAS

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) | V = VACANT |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UBA) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

10-30-2019

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE