[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
NON Congested Area Plan

(Submit in duplicate)

Operator:
Guardian Helicopters, Inc



67 D STREET 



Fillmore CA. 93015 



Phone (818) 442-9904 



FAX   (818) 442-9901

PROJECT: EDISON POLE REPLACEMENT  WORK ORDER NUMBER:
   TD 1504534
ADDRESS:  EAST SULPHUR MOUNTAIN ROAD         

: OJAI   CA 


LZ STAGING AREA LATITUDE 34°25'20.56"N LONGITUDE 119° 7'51.06"W ELEV 2300 FT 

960638E LATITUDE 34°25'20.16"N LONGITUDE 119° 7'59.25"W 45 CL 1 COMPOSITE 1200 LBS 

9606634E LATITUDE 34°25'24.97"N LONGITUDE 119° 8'1.13"W EQUIPMENT AND ARMS ONLY

960635E LATITUDE  34°25'24.30"N LONGITUDE 119° 8'0.35"W EQUIPMENT AND ARMS ONLY 

CONTRACTOR’S NAME: RITO DE LA CRUZ           
 PHONE#: 805-616-5200
CONTACT AT SITE;   HOTLINE CONSTRUCTION           PHONE #: 805-616-5200

PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT:BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED     

BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD
AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
TYPE OF ITEM LIFTING: POLE ARMS / EQUIPMENT ( AERODYNAMIC  ( NON- AERODYNAMIC  


IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: 1 POLE (1 POLE ( 45 FT CL 1 COMP 2 SETS OF ARMS AND EQUIPMENT  
MAX SINGLE – LIFT WEIGHT:
1200   LBS
CLASS OF LOAD:
EXTERNAL CL B 


NO. OF LIFTS TBD
LONG LINE:
 
(NO)
XXX
(YES)
100 FT + 45 FT POLE = 145 FT (LENGTH) WE WILL MAINTAIN A MINIMUM OF THAT SUM AWAY FROM HOMES EDGE OF OPERATING AREA
OPERATIONAL ALTITUDE: < 50    STREET CLOSING:  
  (N0)
XXX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	10-3-2019
	SUNRISE 
	SUNSET 
	9-26-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	OJAI POLICE DEPARTMENT 
	805-646-1414
	DISPATCH 
	NOTIFY 

	OJIA FIRE DEPARTMENT 
	805-371-1111
	STATION 21
	NOTIFY


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




Congested Area Plan (Continued)

(Submit in duplicate)

Evacuation 




Crowd Control 


Street Closure 

[image: image3.jpg]


No Evacuated Structures 


[image: image4.jpg]


Operator 

□Yes [image: image5.jpg]


 No 

□Evacuated Structures 
     


[image: image6.jpg]


Contractor

[image: image7.jpg]


Contractor












□Operator 
LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 

	NONE 
	VACANT DURING OPS 
	HAND DELIVER 

	ALL HOMES WITHIN OPERATING AREA 
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM = V 
	VACANT DURING OPS 
	HAND DELIVER 


Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA..  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT.  

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

A TAILBOARD SAFETY MEETING WILL BE CONDUCTED PRIOR TO BEGINNING ANY HELICOPTER OPERATIONS

1. THE HELICOPTER LAND WILL LAND AT THE LZ TO CONNECT THE LONGLINE
2. TAILBOARD WILL OCCUR AT THE LANDING ZONE  
3. THE POLES WILL BE STAGED AT THE LANDING ZONE 
4. NO EVACUATIONS 
5. WATER TRUCK IS REQUIRED AT LANDING ZONE 
6. NO STREET CLOSURE 3 FLAGMAN AT ASSIGNED AREAS 
7. THE EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE CLEARING ON THE FLIGHT PATH 

8. SHERIFF AND FIRE DEPARTMENT WILL BE NOTIFIED.

9. THE SECURE AREA IS GREATER THEN 300 FT IN ALL DIRECTIONS FROM THE ATTACH AND RELEASE AREAS

10. CUSTOMER WILL ENSURE TREES NEAR THE POLE SET SITE ARE TRIMMED IF REQUIRED  
[image: image8.jpg]



[image: image9.jpg]eBogle,

2018




[image: image10.jpg]



[image: image11.jpg]



LEGEND

	SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH

	LANDING AREA = (LZ)
	STREET BLOCKED = XXXX
	TOP TWO FLOORS = UBT2

	ATTACH AREA = (A)
	RELEASE AREA = (R)
	

	FLIGHT PATH = >>>
	EMERGENCY LAND = (ELZ)
	

	UNOCCUPIED BUILDING = (UBA) 
	UNOCCUPIED BUILDING TOP FLOOR = (UBT1)
	


9-30-2019



[image: image12.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

