[image: image1.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

Operator:
Guardian Helicopters, Inc



67 D STREET 






Phone (818) 442-9904


Fillmore CA. 93015 






FAX   (818) 442-9901
PROJECT: 
EDISON POLE REPLACEMENT   
WORK ORDER #: TD1516593 
ADDRESS:  THATCHER ROAD             
:  OJIA      CA

LZ STAGING AREA  LATITUDE 34°27'53.38"N LATITUDE 119°11'10.72"W
9-21-2019

4619658E LATITUDE 34°27'49.03"N LATITUDE 119°11'25.58"W
1424570E LATITUDE 34°27'50.21"N LATITUDE 119°11'25.66"W
1424572E LATITUDE 34°27'53.83"N LATITUDE 119°11'26.07"W
9-22-2019

360550E LATITUDE 34°27'50.82"N LATITUDE 119°11'18.95"W
X-ARM 2359470E  LATITUDE 34°27'50.69"N LATITUDE 119°11'16.44"W
X-ARM 360553E  LATITUDE 34°27'52.16"N LATITUDE 119°11'13.41"W
X-ARM 4635146E LATITUDE 34°27'54.32"N LATITUDE 119°11'13.36"W
4635145E LATITUDE 34°27'55.87"N LATITUDE 119°11'13.26"W
CONTACT AT SITE;   RITO DE LA CRUZ          
     PHONE#: 805-616-5200  

PILOT’S NAME(S): 
1.  JOHN OLSON 


CERT #: 2769166



2. BUCKEY MACKAY
 
CERT #: #:2778051



3. MARTIN RODRIGUEZ 

CERT #: 3555121



4. MICHAEL KLINK 

CERT# 33018828



TYPE OF AIRCRAFT: IF RESTRICTRED CATEGORY SHIPS IS USED THEY WILL FLY ALONG ASSIGNED FLIGHT PATH 

BELL UH-1H
 N# N711GH
A/C CATEGORY: RESTRICTED 

BELL UH-1H
 N# N214KK
A/C CATEGORY: RESTRICTED 

BELL 407
 N# N407GH
A/C CATEGORY: STANDARD          




BELL 205A1
 N# N216GH
A/C CATEGORY: STANDARD     

AS350 B2
 N# N498PT
A/C CATEGORY: STANDARD     

AS350 B3
 N# N718GH
A/C CATEGORY: STANDARD

AS350 B3
 N# N215GH
A/C CATEGORY: STANDARD      
IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS. 
TYPE OF LIFTS: :( 4) ( 45 CL 1 COMP  (4) ( 45 CL 1  COMPOSITE 1000  LBS  (3) ( X ARMS  (3) ( X ARMS 3600 FT OF 1/0A COVERED LINE   CLASS OF LOAD:EXTL CL B  TYPE OF ITEM LIFTING:  ( ERODYNAMIC  ( NON- AERODYNAMIC  
 MAX  2000 LBS 
NO. OF LIFTS: 20
LONG LINE:
 
(NO)
XXX
(YES)
LESS THEN 100 FT 
(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  
  (N0)
XX
(YES) 

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

	FLIGHT DATES 
	TIME BEGIN
	TIME END
	TODAY’S DATE 

	9-21-2019
	SUNRISE 
	SUNSET 
	9-15-2019

	9-22-2019
	SUNRISE 
	SUNSET 
	9-15-2019

	AGENCY NAME:
	PHONE#:
	PERSON NOTIFIED:
	DATE:

	OJAI POLICE 
	805-656-1414
	WATCH COMMANDER
	NOTIFY 

	VENTURA COUNTY FIRE  
	805-371-1111
	STATION 21
	NOTIFY


[image: image2.png]GUARDIAIN
HELiCOPTERS, iil .
AIR OPERATIONS




SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L 
Congested Area Plan

Operator:
Guardian Helicopters, Inc



67 D Street 



Fillmore, California 93015

Evacuation 




Crowd Control 


Street Closure 

□No Evacuated Structures 


[image: image3.jpg]


Operator 


[image: image4.jpg]


Yes □ No 

[image: image5.jpg]


Evacuated Structures 
                      [image: image6.jpg]


Contractor

[image: image7.jpg]


Contractor











□Operator 
LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

	BUILDING DESCRIPTION/ADDRESS
	REMARKS 
	METHOD 

	9-21-2019 
	VACANT DURING OPS 
	HAND DELIVER 

	4295 THATCHER RD 
	VACANT DURING OPS 
	HAND DELIVER 

	4255 THATCHER RD
	VACANT DURING OPS 
	HAND DELIVER 

	4245 THATCHER RD
	VACANT DURING OPS 
	HAND DELIVER 

	9-22-2019
	VACANT DURING OPS 
	HAND DELIVER 

	3 HOMES ON RUGBY RD 
	VACANT DURING OPS 
	HAND DELIVER 

	ALL HOMES WITHIN RED OPERATING AREA 
	VACANT DURING OPS 
	HAND DELIVER 

	SEE DIAGRAM = VACANT 
	VACANT DURING OPS 
	HAND DELIVER 


[image: image8.jpg]i

'26.07:W:

Lsk?

»ooglz%&thg‘ 5 s

a0k 422

18 Goge.




Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA. 

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.   

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.  

PRIOR TO BEGINNING OPERATIONS, A TAILBOARD SAFETY BRIEF WILL BE CONDUCTED.
1. HELICOPTER WILL LAND AT THE LZ TO CONNECT THE LONGLINE. THE POLES WILL BE STAGED AT THE LANDING ZONE . 
2. FUELING WILL BE CONDUCTED AT THE LANDING ZONE 
3. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH

4. TAILBOARD SAFETY BRIEF CONDUCTED AT THE STAGING AREA PRIOR TO FLIGHT 
5. STREET / DRIVEWAY CLOSURE WILL BE PER DRAWING BELOW 
6.  HOME EVACUATION WILL BE PER DRAWING. ALL HOMES WITHIN THE RED OPERATING AREA WILL BE VERIFIED VACANT  

7. WATER TRUCK REQUIRED AT LANDING ZONE 
8. STREET CLOSURE, CONTRACTOR AND  GHI PERSONAL WILL VERIFY EVACUATION COMPLIANCE
9. THE CONTRACTOR WILL TRIM TREES IF REQUIRED 
[image: image9.jpg]AREA 34°27:53:385Nxli1 9.1

l ) 49

i 4
e AP
14? 11431412

g X §
- y
U LT ey £ 34°
¢ S agioestE urd74g

r -3

AR PR
e . By

e e AT
»ooglzé&thgﬁ( 1T e o

18 Gogte.




[image: image10.jpg]o

/ ¥
3 /(‘ } f 1 :
ﬁl@&’ﬂh» S g

8 Goge.





[image: image11.jpg]2 : '
Google Earth

©2015 Googe.




[image: image12.jpg]



[image: image13.jpg]53.38"N 1‘19“11@
9% 8





9-16-2019




[image: image14.jpg]








DATE OF SUBMISSION



COMPANY OFFICIAL / TITLE

