SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

NON-Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

Fillmore CA. 93015

Phone (818) 442-9904

FAX   (818) 442-9901

PROJECT :EDISON  HEC EQUIPMENT AND POLES  WORK ORDER NUMBER: TD1296914 TD 1417014 TD334483 TD10168666 TD1282399 TD1309615 TD1329458

ADDRESS:  HWY 38	/VALLEY OF  THE FALLS DR		: ANGELUS OAKS  CA

LZ STAGING AREA  34° 5'40.21"N 116°56'49.33"W

1764175E  34° 6'49.09"N 116°59'15.94"W

1764113E 34° 6'22.66"N 116°59'33.39"W

1609676E 34° 6'25.32"N 116°59'29.69"W

1609678E 34° 6'27.64"N 116°59'24.05"W

1609681E  34° 6'40.98"N 116°59'28.10"W

4939495E  34° 6'41.75"N 116°59'25.79"W

1610050E  34° 7'45.18"N 116°59'15.71"W

1764118E 34° 7'51.39"N 116°59'13.06"W

4912059E 272113S 34° 7'31.93"N 116°59'23.43"W

1609146E 1609145E 34° 7'3.51"N 116°59'13.75"W

CONTRACTOR’S NAME: DIVERSIFIED JOHN WHARTON    		 PHONE#: 661-864-6051

CONTACT AT SITE;   DIVERSIFIED UTILITY SERVICE        		PHONE #: 661-864-6051

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #: 2778051

3. MARTIN RODRIGUEZ 		CERT #: 3555121

4. MICHAEL KLINK 		CERT# 33018828

TYPE OF AIRCRAFT:BELL UH-1H	 N# N711GH	A/C CATEGORY: RESTRICTED

BELL UH-1H	 N# N214KK	A/C CATEGORY: RESTRICTED

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

BELL 407 	N# 407GH   	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

TYPE OF ITEM LIFTING: POLE       AERODYNAMIC   NON- AERODYNAMIC

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: HEC SMALL COMPRESSORS AND POLES HEAVIEST POLE IS 2000 LBS

MAX SINGLE – LIFT WEIGHT:	2000   LBS	CLASS OF LOAD:	EXTERNAL CL B

LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 150 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  XX	  (N0)		(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN |  | TIME END |  | TODAY’S DATE |  |
| --- | --- | --- | --- | --- | --- | --- |
| 11-25-2019 | SUNRISE |  | SUNSET |  | 11-20-2019 |  |
| 11-26-2019 | SUNRISE |  | SUNSET |  | 11-20-2019 |  |
| 11-27-2019 | SUNRISE |  | SUNSET |  | 11-20-2019 |  |
| 12-2-2019 | SUNRISE |  | SUNSET |  | 11-20-2019 |  |
| 12-3-2019 | SUNRISE |  | SUNSET |  | 11-20-2019 |  |
| 12-4-2019 | SUNRISE |  | SUNSET |  | 11-20-2019 |  |
| 12-5-2019 | SUNRISE |  | SUNSET |  | 11-20-2019 |  |
| AGENCY NAME: |  | PHONE#: |  | PERSON NOTIFIED: |  | DATE: |
| YUCAIPA POLICE DEPARTMENT |  | 909-918-2305 |  | WATCH COMMANDER |  | NOTIFY |
| ANGELUS OAKS FIRE DEPARTMENT |  | 909-794-3227 |  | WATCH COMMANDER |  | NOTIFY |

Evacuation 					Crowd Control 			Street Closure

No Evacuated Structures 			Operator 		Yes □ No

□Evacuated Structures 	     			Contractor		Contractor

□Operator

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS:

| BUILDING DESCRIPTION/ADDRESS | OWNER(S): | PHONE #: |
| --- | --- | --- |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

A TAILBOARD SAFETY MEETING WILL BE HELD AT A PRE-DESIGNATED AREA PRIOR TO DAILY HELICOPTER OPERATIONS

1. HELICOPTER WILL LAND IN THE STAGING / FUEL AREA AT COUNTY YARD OFF OF HWY 38 AND VALLEY OF THE FALLS DR

2. FUELING WILL ONLY BE CONDUCTED AT THE STAGING AREA

3. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH

4. REMOTE AREA NO BUILDINGS ARE IN THE OPERATING AREA.

5. PROVIDE A WATER TRUCK AT THE LANDING ZONES

6. DRIVE INTO YARD WILL BE SECURED FLAGMAN NOT REQUIRED

7. EQUIPMENT AND HEC PICK UP TBD

8. 38 MUST BE CLOSED WHEN FLYING A LOAD ACROSS

9. THE POLES TO THE WEST WILL BE STAGED ALONG HWY 38 REQUIRING THE STREET TO BE CLOSED.

11-20-2019

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE

Part 135 GH 4A   Part 133 GH 4L

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) |  |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UBA) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

AREA SURVEY CONDUCTED BY :