SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

NON-congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

Fillmore CA. 93015

Phone (818) 442-9904

FAX   (818) 442-9901

PROJECT:	EDISON POLE REPLACEMENT 		WORK ORDER #: TD1475512 TD1512846

ADDRESS:  PT CONCEPCION  AND HOLISTER RANCH       	: GAVIOTA  CA

LZ STAGING AREA LATITUDE 34°27'54.50"N LONGITUDE 120°20'20.75"W

708534 E 1413173E  LATITUDE 34°28'6.38"N LONGITUDE 120°19'45.22"W

708498E LATITUDE 34°28'15.48"N LONGITUDE 120°19'45.33"W

1524537E LATITUDE 34°28'21.34"N LONGITUDE 120°13'49.77"W

CONTRACTOR’S NAME: HOT LINE CONSTRUCTION             PHONE#: 961-282-1467

CONTACT AT SITE;   CHRIS BROWN          	  		PHONE #: 961-282-1467

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #:2778051

3. MARTIN RODRIGUEZ 		CERT #: 3555121

4. MICHAEL KLINK 		CERT# 3018828

TYPE OF AIRCRAFT:BELL UH-1H	 N# N711GH	A/C CATEGORY: RESTRICTED

BELL UH-1H	 N# N214KK	A/C CATEGORY: RESTRICTED

BELL 407	 N# N407GH	A/C CATEGORY: STANDARD

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

TYPE OF ITEM LIFTING: POLE       AERODYNAMIC   NON- AERODYNAMIC

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: COMPRESSOR POLES AND EQUIPMENT

MAX SINGLE – LIFT WEIGHT:	2500   LBS	CLASS OF LOAD:	EXTERNAL 	CL B

NO. OF LIFTS:  TBD	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 150 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  XX	  (N0)		(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 11-18-2019 HEC AND UH-1H | SUNRISE | SUNSET | 11-12-2019 |
| 11-19-2019 HEC AND UH-1H | SUNRISE | SUNSET | 11-12-2019 |
| 11-20-2019 HEC AND UH-1H | SUNRISE | SUNSET | 11-12-2019 |
| CROWD CONTROL |  |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| SANTA BARBARA SHERIFF | 805-686-8150 | BUELTON | NOTIFY |
| SANTA BARBARA COUNTY FIRE | 805-681-5518 | STATION 18 | NOTIFY |

NON- Congested Area Plan (Continued)

Evacuation 					Crowd Control 			Street Closure

- No Evacuated Structures 			Operator 			Yes □ No

□Evacuated Structures 	      		 Contractor		Contractor

□Operator

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS:

| BUILDING DESCRIPTION/ADDRESS | OWNER(S): | PHONE #: |
| --- | --- | --- |
| N/A | N/A | N/A |
| N/A | N/A | N/A |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

A TAIL BOARD SAFETY MEETING WILL BE HELD AT BOTH THE STAGING AREAS PRIOR TO HELICOPTER OPERATIONS

1. HELICOPTER WILL LAND AT THE AT THE LZ STAGING AREA TO CONNECT LONG LINE AND TAILBOARD. THE POLE WILL FRAMED NEAR THE LZ STAGING AREAS

2. FUELING WILL ONLY BE CONDUCTED AT THE HOLISTER  STAGING AREA

3. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH

4. REMOTE AREA OPERATING AREA. NO EVACUATIONS

5. PROVIDE WATER TRUCK FOR HOLISTER LZ  STAGING AREA

6. NO STREET CLOSURES FLAGMAN TO STOP TRAFFIC WHILE REMOVING IDLE PS320

11-12-2019

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE