SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

NON-Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

Fillmore CA. 93015

Phone (818) 442-9904

FAX   (818) 442-9901

PROJECT :	EDISON POLE REPLACEMENT   		WORK ORDER #: TD 1582154 TD1332690

ADDRESS:  TIMBERWINE SUB            	: SHAVER LAKE      CA

TIMBERWINE SUB LZ STAGING AREA  37° 8'9.03"N LONGITUDE 119°15'32.96"W ELV 5600 FT

1758046E LATITUDE 37° 6'28.05"N LONGITUDE 119°15'10.65"W 60 CL 1 COMP 2000 LBS

1758045E LATITUDE 37° 6'28.05"N LONGITUDE 119°15'10.65"W60 CL 1 COMP 2000 LBS

POLE STAGING AREA LATITUDE 37°17'35.93"N LONGITUDE 119° 5'58.50"W ELV 9200 FR

600305E  LATITUDE 37°17'36.10"N LONGITUDE 119° 5'55.19"W 45 CL 1 COMP 1500 LBS

CONTRACTOR’S NAME: HOTLINE COLBY WHITE         	 PHONE#: 925-529-0524

CONTACT AT SITE;   CHARLES CALVO             		PHONE #: 559-280-7850

CONTACT AT SITE;   KEVIN HOLMES    	       		PHONE #: 559-331-9091

PILOT’S NAME(S): 1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #: #:2778051

3. MARTIN RODRIGUEZ 		CERT #: 3555121

4. MICHAEL KLINK 		CERT# 33018828

5. IAN GOODALE			CERT# 3741973

TYPE OF AIRCRAFT:BELL UH-1H	 N# N711GH	A/C CATEGORY: RESTRICTED

BELL UH-1H	 N# N214KK	A/C CATEGORY: RESTRICTED

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

BELL 407	 N# N407GH	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

TYPE OF ITEM LIFTING: POLE       AERODYNAMIC   NON- AERODYNAMIC

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: (2 ) 60 CL 1 COMP 2000 LBS (1) 45 CL1 COMP 1500 LBS

MAX SINGLE – LIFT WEIGHT:	2100 LBS	CLASS OF LOAD:	EXTERNAL

NO. OF LIFTS: TBD 	LONG LINE:	 	(NO)	XXX	(YES)	 150 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  	  (N0)	XX	(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES |  | TIME BEGIN | TIME END |  | TODAY’S DATE |
| --- | --- | --- | --- | --- | --- |
| 11-9-2019 |  | 0800 | 1600 |  | 10-30-2019 |
| AGENCY NAME: | PHONE#: |  | PERSON NOTIFIED: | DATE: |  |
| KERN COUNTY SHERIFF | 760-549-2100 |  | LAKE ISALBELLA | NOTIFY |  |
| KERN COUNTY FIRE | 760-376-2219 |  | STATION 76 | NOTIFY |  |

NON- Congested Area Plan (Continued)

Evacuation 					Crowd Control 			Street Closure

No Evacuated Structures 			Operator 			Yes □ No

□Evacuated Structures 				Contractor			Contractor

□Operator

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS:

| BUILDING DESCRIPTION/ADDRESS | OWNER(S): | PHONE #: |
| --- | --- | --- |
| N/A | N/A | N/A |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

TAIL BOARD SAFETY MEETING WILL BE HELD AT A PREARRANGED LOCATION PRIOR TO BEGINNING OPERATIONS

- HELICOPTER WILL LAND AT THE TIMBERWINE  HELIPORT  TO CONDUCT A TAILBOARD  FUELING WILL ONLY BE CONDUCTED AT HELIPORT

- THE HELICOPTER WILL FLY THE EMPTY HOOK TO THE NORTH STAGING AREA

3. EMERGENCY LANDING ZONE IS AT THE LZ  STAGING AREA AND ALONG THE FLIGHT PATH

4. REMOTE AREA OPERATING AREA NO BUILDING EVACUATION REQUIRED

5. WATER TRUCK NOT REQUIRED IF LZ IS PAVED

6. KAISER PASS RD WILL  EXPERIENCE INTERMITTENT  CLOSURES WHILE THE HELICOPTER CROSSES THE ROAD

7. LOCAL AUTHORITIES WILL BE CONTACTED

11-5-2019

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) |  |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UBA) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

AREA SURVEY CONDUCTED BY :