SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

Fillmore CA. 93015

Phone (818) 442-9904

FAX   (818) 442-9901

PROJECT: 	EDISON POLE REPLACEMENT   	WORK ORDER #: TD 1534563

ADDRESS: 1746 GLEN OAK DRIVE    SANTA BARBARA CA

LZ STAGING AREA  LATITUDE 34°26'7.59"N LONGITUDE 119°36'59.25"W

949659E LATITUDE 34°26'16.26"N LONGITUDE 119°37'5.69"W 45 CL 1 COMP 1200 LBS

CONTACT AT SITE;   JACOB YONKER             	     PHONE#: 931-625-6216

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #: #:2778051

3. MICHAEL KLINK 		CERT# 3018828

TYPE OF AIRCRAFT:

BELL 407	 N# N407GH	A/C CATEGORY: STANDARD

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: :( 1)  (1)  CLASS OF LOAD:EXTL CL B  TYPE OF ITEM LIFTING: POLE       AERODYNAMIC   NON- AERODYNAMIC  	 MAX  1400 LBS

NO. OF LIFTS: 2	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 100 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  	  (N0)	XX	(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 1-14-2020 | SUNRISE | SUNSET | 1-8-2020 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| SANTA BARBARA SHERIFF | 805-928-3781 | WATCH COMMANDER | NOTIFY |
| SANTA BARBARA COUNTY FIRE | 805-681-5518 | STATION 18 | NOTIFY |

Evacuation 					Crowd Control 			Street Closure

□No Evacuated Structures 			Operator 			Yes □ No

Evacuated Structures 	      		 Contractor		Contractor

□Operator

SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D Street

Fillmore, California 93015

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| 1724 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1730 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1740 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1760 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1760 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1746 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1741 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1743 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1753 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1747 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 1749 GLEN OAK DRIVE | VACANT DURING OPS | HAND DELIVER |
| 535 VALLEY CLUB ROAD | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN RED OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = VACANT | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

PRIOR TO BEGINNING OPERATIONS, A TAILBOARD SAFETY BRIEF WILL BE CONDUCTED.

- THE HELICOPTER WILL LAND AT THE FIELD TO THE NORTH OF 501 VALLEY CLUB ROAD TO CONNECT THE LONGLINE AND CONDUCT A SAFETY TAILBOARD

- POLES WILL BE STAGED AT STAGING AREA

- THE POLE BEING REPLACED IS BEHIND 1746 GLEN OAKS DRIVE

- FUELING WILL BE CONDUCTED AT THE STAGING AREA

- EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH

- GLEN OAK DR WILL EXPERIENCE INTERMITTENT CLOSURES  .

- SEE DRAWING BELOW FOR LOCATIONS OF CLOSURES

- WATER TRUCK IS NOT REQUIRED

- 11 HOME WILL BE EVACUATED DURING OPERATIONS. SEE HOMES MARKED WITH A V ON DIAGRAM. IN ADDITION, ALL HOMES AND BUILDINGS WITHIN THE RED OPERATION AREA WILL BE VACANT

- THE CONTRACTOR WILL TRIM TREES IF REQUIRED

1-8-2020

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE