SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

NON Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET 					Phone (818) 442-9904

Fillmore CA. 93015 					FAX   (818) 442-9901

PROJECT: EDISON HEC AND COMPRESSOR    WORK ORDER #: TD 1360401

ADDRESS CHIQUITO CANYON ROAD / 126 FWY           	:  SANTA CLARITA            CA

LZ STAGING AREA LATITUDE  34°25'21.04"N LONGITUDE 118°39'23.91"W

STAGING AREA LATITUDE 34°24'27.71"N LONGITUDE 118°41'36.31"W

836079E 836080E  LATITUDE 34°24'17.95"N LONGITUDE 118°42'12.93"W HEC AND 2400 LBS COMP

836077E 836078E LATITUDE 34°24'14.75"N LONGITUDE 118°42'18.97"W HEC AND 2400 LBS COMP

CONTACT AT SITE:	CASEY MITCHEL PHONE#: 209-639-2671

CONTRACTOR:    HOTLINE CONSTRUCTION INC.       PHONE#: 209-639-2671

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #: 2778051

3. MICHAEL KLINK 		CERT#: 3018828

4. IAN GOODALE			CERT#: 3741973

5. ROSS GOULET 			CERT#: 3396777

TYPE OF AIRCRAFT:	BELL UH-1H	 N# N711GH	A/C CATEGORY: RESTRICTED

BELL UH-1H	 N# N214KK	A/C CATEGORY: RESTRICTED

BELL 407	 N# N407GH	A/C CATEGORY: STANDARD

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: (1 ) COMPRESSOR  2400 LBS   LOAD:EXTL CL B  TYPE OF ITEM LIFTING:  AERODYNAMIC   NON- AERODYNAMIC  	 MAX  2400 LBS

NO. OF LIFTS: 3	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 150 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 250    STREET CLOSING:  	  (N0)	XX	(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 3-10-2020 UH-1H/ AS350 | SUNRISE | SUNSET | 2-3-2020 |
| 3-11-2020 AS 350 | SUNRISE | SUNSET | 2-3-2020 |
| 3-12-2020 AS 350 | SUNRISE | SUNSET | 2-3-2020 |
| 3-13-2020 AS 350 UH-1H | SUNRISE | SUNSET | 2-3-2020 |
| 3-17-2020 AS 350 | SUNRISE | SUNSET | 2-3-2020 |
| 3-18-2020 AS 350 | SUNRISE | SUNSET | 2-3-2020 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| POLICE DEPARTMENT | 661-272-2400 | WATCH COMMANDER | WILL NOTIFY |
| FIRE DEPARTMENT | 661-944-1260 | DISPATCH | WILL NOTIFY |

Part 135 GH 4A   Part 133 GH 4L

NON Congested Area Plan

Evacuation 					Crowd Control 			Street Closure

No Evacuated Structures 		 		Operator 			Yes  □No

□Evacuated Structures 	      			 Contractor		Contractor

□Operator

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| REMOTE NO EVACAUTIONS | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN RED OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = VACANT | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

PRIOR TO BEGINNING OPERATIONS, A TAILBOARD SAFETY BRIEF WILL BE CONDUCTED.

- TAILBOARD AND HEC TRAINING WILL BE CONDUCTED AT THE LANDING ZONE

- IF REQUIRED FUELING WILL BE CONDUCTED AT THE LANDING ZONE.

- WATER TRUCK WILL BE PROVIDED AT THE LANDING ZONE

- COMPRESSOR AND TOOLS AND HEC PICKUP WILL BE STAGED AT THE STAGING AREA

- EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH

- RADIOS WILL BE PROVIDED TO POLE SITE

- REMOTE NO EVACUATIONS

- 126 WLL HAVE ROLLING CLOSURES

- THE CONTRACTOR WILL TRIM TREES IF REQUIRED

- THE HELICOPTERS WILL LAND AT THE LANDING ZONE TO CONDUCT TAILBOARD AND HEC TRAINING.  THE EQUIPMENT AND HEC CREW WILL GO TO THE STAGING AREA TO WAIT HELICOPTER PICK UP. THE HELICOPTER WILL FLY EMPTY HOOK FROM THE LANDING ZONE TO THE STAGING AREA. DAY ONE AND DAY TWO THE HELICOPTER WILL FLY THE CREW INTERNAL. DAY 3-6 THE HELICOPTER WILL HEC CREWS INTO POLE SITE. THE UH-1H WILL DELIVER 2 COMPRESSORS TO THE POLE SITES ON DAY ONE AND REMOVE THE COMPRESSORS ON DAY 4. THE AS350 WILL FLY TOOLS AND EQUIPMENT TO THE CREW AS NEEDED. DAY 5-6 THE AS350 WILL FLY CREWS TO THE POLE SITE. DAY 6 A LARGER AIRCRAFT WILL COME IN TO FLY THE H FRAMES TO THE POLE SITE.

2-3-2020

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE