SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

NON-Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

Fillmore, CA 93015		Phone (818) 442-9904 FAX   (818) 442-9901

PROJECT: 	EDISON HEC / POLE REPLACEMENT   	WORK ORDER #: TD 1718743

ADDRESS:  PACIFIC COAST HWY 1    	:  VENTURA CA

LZ STAGING AREA   LATITUDE 34°20'46.93"N LONGITUDE 119°25'14.93"W

1718743E  LATITUDE 34°21'56.86"N 1 LONGITUDE 19°26'10.07"W

CONTRACTOR’S NAME: JARED GARCIA          PHONE#: 209-470-6069

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #: 2778051

3. MICHAEL KLINK 		CERT# 3018828

4. IAN GOODALE			CERT# 3741973

5. ROSS GOULET 			CERT# 339677

TYPE OF AIRCRAFT:

BELL UH-1H	 N# N711GH	A/C CATEGORY: RESTRICTED

BELL UH-1H	 N# N214KK	A/C CATEGORY: RESTRICTED

BELL 407	 N# N407GH	A/C CATEGORY: STANDARD

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

TYPE OF ITEM LIFTING: HEC AND POLE       AERODYNAMIC   NON- AERODYNAMIC

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS:  POLES (1) 50 CL 2  2000  LBS

MAX SINGLE – LIFT WEIGHT:	2000   LBS	CLASS OF LOAD:	EXTERNAL 	CL B

NO. OF LIFTS:  TBD 	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 100 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 50    STREET CLOSING:  XX	  (N0)		(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 4-14-2020 | SUNRISE | SUNSET | 4-2-2020 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| VENTURA COUNTY FIRE | 805-371-1111 EXT 25 | STATION 25 | NOTIFY |
| CARPENTARIA SHERIFF | 805-684-4561 | WATCH CAPTIAN | NOTIFY |

Evacuation 					Crowd Control 			Street Closure

No Evacuated Structures 		 	Operator 			Yes  □No

□Evacuated Structures 	      		 Contractor		Contractor

□Operator

NON- Congested Area Plan (Continued)

Operator:	Guardian Helicopters, Inc

67 D STREET

FILLMORE , CA 93015		Phone (818) 442-9904 FAX   (818) 442-9901

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| ALL HOMES WITHIN OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = V | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS

1. HELICOPTER WILL LAND IN THE STAGING / FUEL AREA HEC AND  TAILBOARD WILL BE CONDUCTED AT LANDING ZONE

2. FUELING WILL ONLY BE CONDUCTED AT THE LZ STAGING AREA

3  POLE WILL BE STAGED AT THE LZ

4. WATER TRUCK REQUIRED AT LANDING ZONE

5. EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH

6. REMOTE AREA NO EVACUATIONS.

8. PACIFIC COAST HWY 1 WILL EXPERIENCE INTERMITTENT CLOSURES

9. IF REQUIRED THE CONTRACTOR WILL ENSURE THE TREES AROUND THE POLE ARE TRIMMED PRIOR TO SETTING THE NEW POLE

4-2-2020

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) |  |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UBA) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

AREA SURVEY CONDUCTED BY :