SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET 			Phone (818) 442-9904

FILLMORE, CA 93015   		FAX   (818) 442-9901

PROJECT: 	EDISON POLE REPLACEMENT   	WORK ORDER #: TD 1639930

ADDRESS:  2084 ALISOS DR 	:  MONTECITO  CA

POLE STAGING AREA LATITUDE 34°26'25.92"N LONGITUDE 119°36'26.81"W

4940057E LATITUDE 34°26'30.10"N LONGITUDE 119°36'25.75"W 45 CL 1 FR WOOD 2100 LBS

CUSTOMER WILL PHYSICALLY CHECK POLE WEIGHT PRIOR TO JOB

CONTRACTOR’S NAME: GARRET ILLMAN             PHONE#: 909-573-3856

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #: 2778051

3. MICHAEL KLINK 		CERT#: 3018828

4. IAN GOODALE			CERT# :3741973

5. ROSS GOULET 			CERT# : 3396777

TYPE OF AIRCRAFT:

BELL UH-1H	 N# N711GH	A/C CATEGORY: RESTRICTED

BELL UH-1H	 N# N777GH	A/C CATEGORY: RESTRICTED

BELL 407	 N# N407GH	A/C CATEGORY: STANDARD

BELL 407	 N# N447GH 	A/C CATEGORY: STANDARD

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

TYPE OF ITEM LIFTING: POLE       AERODYNAMIC   NON- AERODYNAMIC

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS 1 POLES POLE REPLACEMENT ONLY

MAX SINGLE – LIFT WEIGHT:	2100   LBS	CLASS OF LOAD:	EXTERNAL 	CL B

NO. OF LIFTS: 4	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 100 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 250 AGL     STREET CLOSING:  	  (N0)	XX	(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 7-9-2020 | SUNRISE | SUNSET | 6-30-2020 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| MONTECITO FIRE DEPARTMENT | 805-969-7762 | DISPATCH | NOTIFY |
| SANTA BARBARA COUNTY SHERIFF | 805-897-2465 | DISPATCH | NOTIFY |

NON- Congested Area Plan (Continued)

Evacuation 					Crowd Control 			Street Closure

□No Evacuated Structures 		Operator 			Yes □ No

Evacuated Structures            Contractor			Contractor

□Operator

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| 2084 ALISOS DR | VACANT DURING OPS | HAND DELIVER |
| 715 OAK GROVE DR | VACANT DURING OPS | HAND DELIVER |
| 660 LILAC DR | VACANT DURING OPS | HAND DELIVER |
| 891 OAK GROVE DR | VACANT DURING OPS | HAND DELIVER |
| 2091 ALISOS DR | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = V | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS

- GHI GROUND CREW WILL CONDUCT A TAILBOARD SAFETY BRIEF AT THE STAGING AREA

- WHEN THE LINECREW IS READY FOR THE POLE SET GHI GROUND CREW AND STREET CLOSURE TEAM WILL KNOCK ON THE DOORS OF THE HOME REQUIRING EVACUATION. ONCE CLEAR GHI GROUND CREW WILL CALL PILOT TO CLEAR HIM INTO THE OPERATING AREA

- THE HELICOPTER WILL HAVE AN EXTRA PERSON IN THE AIRCRAFT TO LOWER THE LONGLINE OVER THE STAGING AREA

- THE HELICOPTER WILL FLY THE NEW POLE TO THE POLE SITE NOT OVERFLYING ANY HOMES. THE HELICOPTER WILL THEN FLY THE OLD POLE BACK TO THE STAGING AREA.

- THE LONGLINE WILL THEN BE PULLED BACK INTO THE AIRCRAFT AND THE HELICOPTER WILL DEPART THE AREA.

- NO SCHEDULED LANDINGS OR FUELING

- THE POLES WILL BE STAGED AT THE STAGING AREA OFF OF ALISOS DR

- EMERGENCY LANDING ZONE IS AT THE STAGING AREA (VACANT LOT) AND ALONG THE FLIGHT PATH

- 6 ADDRESSES WILL BE VACANT DURING OPERATIONS SEE DIAGRAM

- WATER TRUCK IS NOT REQUIRED

- ALISOS DR AND LILAC DR WILL BE CLOSED DURING OPERATIONS. SEE DIAGRAM

- TREE TRIMMING IS REQUIRED PRIOR TO START DATE

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) |  |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UBA) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

AREA SURVEY CONDUCTED BY :