SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

FILLMORE , CA 93015

Phone (818) 442-9904

FAX   (818) 442-9901

PROJECT: 	EDISON POLE REPLACEMENT      	WORK ORDER #: TD1525978

ADDRESS:  TRUMAN TRAIL          	:  FRAZIER PARK     CA

LZ STAGING AREA LATITUDE 34°48'39.76"N LONGITUDE 118°53'16.03"W

1964001E LATITUDE  34°48'58.03"N LONGITUDE 118°57'33.05"W 45 CL 3 1600 LBS

1964002E  LATITUDE 34°48'57.77"N LONGITUDE 118°57'30.73"W 50 CL 3 1800 LBS

1964003E LATITUDE 34°48'58.68"N LONGITUDE 118°57'28.96"W 50 CL 3 1800 LBS

4393803E LATITUDE 34°49'1.33"N LONGITUDE 118°57'26.14"W 55 CL 3 2100 LBS

4875633E LATITUDE  34°49'3.59"N LONGITUDE 118°57'23.22"W 55 CL 1 2800 LBS

CONTRACTOR’S NAME: HAMPTON TEDDER        		PHONE#: 909-203-0737

CONTRACTOR’S NAME: WAYNE RHODES 	             	PHONE#: 909-203-0737

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT#:2769166

2. BUCKEY MACKAY	 	CERT#:2778051

3. MICHAEL KLINK 		CERT#:3018828

4. IAN GOODALE			CERT#:3741973

5. ROSS GOULET 			CERT#:339677

6.CHRIS CURRIER			CERT#:3093383

TYPE OF AIRCRAFT:

BELL UH-1H	 N#: N711GH	A/C CATEGORY: RESTRICTED

BELL UH-1H	 N#: N777GH	A/C CATEGORY: RESTRICTED

BELL 407	 N#: N407GH	A/C CATEGORY: STANDARD

BELL 407	 N#: N447GH	A/C CATEGORY: STANDARD

BELL 205A1	 N#: N216GH	A/C CATEGORY: STANDARD

AS350 B2	 N#: N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N#: N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N#: N215GH	A/C CATEGORY: STANDARD

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF ITEM LIFTING: POLE       AERODYNAMIC   NON- AERODYNAMIC

MAX SINGLE – LIFT WEIGHT:	2800   LBS	CLASS OF LOAD:	EXTERNAL 	CL B

NO. OF LIFTS: 12 	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 100 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 350   AGL STREET CLOSING:  	  (N0)	XX	(YES)

Congested Area Plan (Continued)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 8-6-2020 | SUNRISE | SUNSET | 7-23-2020 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| KERN COUNTY SHERIFF DEPT | 661-245-3440 | DEPUTY MARANDA | NOTIFIED |
| KERN COUNTY FIRE STATION | 661-245-3706 | STATION 57 | NOTIFIED |

Evacuation 					Crowd Control 			Street Closure

No Evacuated Structures 		Operator 			□Yes  No

□Evacuated Structures         		Contractor			□Contractor

□Operator

MARK “X” WHERE PERTAINING TO THE LIFT PLAN:

_______Copy of written agreement with local officials for the exclusion of unauthorized persons

__XX__Responsibility is delegated to the operator (fill in below)

Official’s Name:	DEPUTY MARANDA

Phone #:	661-245-3440

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| 667 TRUMAN TRAIL DR | VACANT DURING OPS | HAND DELIVER |
| 580 TRUMAN TRAIL DR | VACANT DURING OPS | HAND DELIVER |
| 589 TRUMAN TRAIL DR | VACANT DURING OPS | HAND DELIVER |
| NUMBER UNKNOWN ROOSEVELT DR | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = V | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS

- HELICOPTER WILL LAND AT THE LANDING ZONE TO CONNECT LONGLINE AND TO CONDUCT A TAILBOARD SAFETY BRIEF

- WATER TRUCK IS REQUIRED NOT REQUIRED LZ APPROVED CONCRETE HELIPAD

- FUELING WILL BE CONDUCTED AT THE LZ ONLY

- ONCE LINE CREW IS READY THE STREET CLOSURE AND GHI GROUND CREW WILL KNOCK ON THE DOORS OF THE HOME TO BE EVACUATION. ONCE VERIFIED CLEAR OPERATIONS WILL BEGIN

- RADIOS WILL BE GIVEN TO EACH CREW TO ENSURE COMMS WITH THE PILOT

- THE NEW POLES WILL BE FLOWN FROM THE LZ TO THE POLE SITES MAINTAINING 500 FT FROM ANY DWELLING. ONCE THE NEW POLES ARE SET AND THE LINEMAN ARE READY THE HELICOPTER WILL PULL THE OLD POLES AND FLY THEM BACK TO THE LZ STAGING AREA

- EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ALONG THE FLIGHT PATH

- 4 ADDRESSES WILL BE VACANT. ALL BUILDINGS WITHIN THE OPERATING AREA WILL BE CLEAR

- REMOTE ROADS WILL BE CLOSED WITH A FLAGMAN

- TREE TRIMMING MAYBE REQUIRED PRIOR TO OPERATIONS

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) |  |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UBA) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

AREA SURVEY CONDUCTED BY :

SUBMITTED BY: 	JEFFREY M. TEUBNER 	DATE:	7-23-2020

TITLE: FLIGHT COORDINATOR