SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

FILLMORE , CA 93015

Phone (818) 442-9904

FAX   (818) 442-9901

PROJECT: 	BOILER REPLACEMENT       	WORK ORDER #: Q2020-359

ADDRESS:  5939 SUNSET BLVD 		:  LOS ANGELES CA

ROOF TOP HELIPAD   LATITUDE 34° 5'54.16"N LONGITUDE 118°19'9.85"W

CONTRACTOR’S NAME: MUIR-CHASE PLUMBING      	PHONE#: 818-500-1940

CONTRACTOR’S NAME: MIKE ALFONSO   	             	PHONE#: 714-780-0266

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT#:2769166

2. BUCKEY MACKAY	 	CERT#:2778051

3. MICHAEL KLINK 		CERT#:3018828

4. IAN GOODALE			CERT#:3741973

5. ROSS GOULET 			CERT#:339677

6.CHRIS CURRIER			CERT#:3093383

TYPE OF AIRCRAFT:

BELL 407	 N#: N407GH	A/C CATEGORY: STANDARD

BELL 407	 N#: N447GH	A/C CATEGORY: STANDARD

BELL 205A1	 N#: N216GH	A/C CATEGORY: STANDARD

AS350 B2	 N#: N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N#: N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N#: N215GH	A/C CATEGORY: STANDARD

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF ITEM LIFTING: AC UNITS        AERODYNAMIC   NON- AERODYNAMIC

MAX SINGLE – LIFT WEIGHT:	1500   LBS	CLASS OF LOAD:	EXTERNAL 	CL B

NO. OF LIFTS: 4 	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 100 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 350   AGL STREET CLOSING:  	  (N0)	XX	(YES)

Congested Area Plan (Continued)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 8-10-2020 | SUNRISE | SUNSET | 7-27-2020 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| LOS ANGELES POLICE DEPARTMENT | 213-972-2971 | WEST HOLLYWOOD | NOTIFIED |
| LOS ANGELES FIRE DEPARTMENT | 213-485-6282 | STATION 82 | NOTIFIED |

Evacuation 					Crowd Control 			Street Closure

□No Evacuated Structures 			Operator 			□Yes  No

Evacuated Structures         		Contractor			□Contractor

□Operator

MARK “X” WHERE PERTAINING TO THE LIFT PLAN:

_______Copy of written agreement with local officials for the exclusion of unauthorized persons

__XX__Responsibility is delegated to the operator (fill in below)

Official’s Name:	OFFICER LOS ANGELES POLICE DEPARTMENT

Phone #:	213-972-2971

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| 5939 W SUNSET BLVD | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = V | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS

- GROUND CREW WILL ARRIVE AT SITE TO CONDUCT AN INSPECTION TO DETERMINE THE SECURE OPERATING AREA IS PREPARED

- THE GROUND CREW WILL RIG THE NEW AND OLD UNITS FOR LIFTING

- THE SUBJECT BUILDING, PARKING STRUCTURE AND GORDON STREET PARK WILL BE VACANT.

- AFTER CONDUCTING A TAILBOARD SAFETY BRIEF THE PILOT WIL BE CALLED TO START THE OPERATIONS.

- THE HEILICOPTER WILL CONDUCT A HOVER HOOK UP OF THE LONGLINE ON THE ROOF TOP HELIPAD

- WE WILL REMOVE ONE UNIT AND FLY TO THE PARKING STRUCTURE TO THE NORTH OF THE SUBJECT BUILDING. WE WILL THEN FLY A NEW BOILER TO THE ROOF AND REPEAT FOR THE REMAINING UNTS

- GHI GROUND CREW WILL VERIFY OPERATING AREA IS STERILE

- THE GHI GROUND CREW AND PILOT WILL BE IN RADIO COMMUNICATIONS DURING THE OPERATIONS

- CUSTOMER WILL ENSURE OPERATING AREA REMAINS STERILE

- EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ON THE ROOF TOP HELIPAD

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) | HH+ HOVER HOOKUP |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UBA) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

AREA SURVEY CONDUCTED BY :

SUBMITTED BY: 	JEFFREY M. TEUBNER 	DATE:	7-23-2020

TITLE: FLIGHT COORDINATOR