SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

FILLMORE , CA 93015

Phone (818) 442-9904

FAX   (818) 442-9901

PROJECT: 	A/C UNIT  REPLACEMENT       	WORK ORDER #: Q2020-361

ADDRESS:  26100 CACTUS AVE   		:  RIVERSIDE  CA

LZ STAGING AREA  LATITUDE 33°54'30.30"N LONGITUDE 117°17'24.17"W

CONTRACTOR’S NAME: DANIEL HVAC        	PHONE#: 888-523-2643

ADDRESS: 25041 REDLANDS BLVD LOMA LINDA CA 92354

CONTRACTOR’S NAME: RYAN DANIELS     	           	PHONE#: 888-523-2643

PILOT’S NAME(S): 	1.  JOHN OLSON 			CERT#:2769166

2. BUCKEY MACKAY	 	CERT#:2778051

3. MICHAEL KLINK 		CERT#:3018828

4. IAN GOODALE			CERT#:3741973

5. ROSS GOULET 			CERT#:3396777

6.CHRIS CURRIER			CERT#:3093383

7. ROBERT SATZ 			CERT#:2629853

8. BRIAN HUMPHERY		CERT#:3179775

9. MICHAEL FOURNIER		CERT#:2746422

TYPE OF AIRCRAFT:

BELL UH-1H	 N#: N711GH	A/C CATEGORY: RESTRICTED

BELL UH-1H	 N#: N777GH	A/C CATEGORY: RESTRICTED

BELL 407	 N#: N407GH	A/C CATEGORY: STANDARD

BELL 407	 N#: N447GH	A/C CATEGORY: STANDARD

BELL 205A1	 N#: N216GH	A/C CATEGORY: STANDARD

AS350 B2	 N#: N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N#: N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N#: N215GH	A/C CATEGORY: STANDARD

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF ITEM LIFTING: AC UNITS        AERODYNAMIC   NON- AERODYNAMIC

MAX SINGLE – LIFT WEIGHT:	2100   LBS	CLASS OF LOAD:	EXTERNAL 	CL B

NO. OF LIFTS: 27↑	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 100 FT 	(LENGTH)

OPERATIONAL ALTITUDE: < 250   AGL STREET CLOSING:  	  (N0)	XX	(YES)

POTENTIAL ROOF/FLOORS PENETRATION: 1

Congested Area Plan (Continued)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 8-9-2020 | SUNRISE | SUNSET | 8-4-2020 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| RIVERSIDE PD | 951-787-7911 | WATCH COMMANDER | NOTIFIED |
| RIVERSIDE PD | 951-354-2007 | DISPATCH | NOTIFIED |
| MARCH AFB GARY GOSLIGA | 951-203-7797 | MANGER | NOTIFIED |

Evacuation 					Crowd Control 			Street Closure

□No Evacuated Structures 			Operator 			□Yes  No

Evacuated Structures         		Contractor			□Contractor

□Operator

MARK “X” WHERE PERTAINING TO THE LIFT PLAN:

_______Copy of written agreement with local officials for the exclusion of unauthorized persons

__XX__Responsibility is delegated to the operator (fill in below)

Official’s Name: WATCH DEPUTY RIVERSIDE POLICE DEPARTMENT

Phone #:	951-787-7911

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS ALSO HOMES THAT WILL BE NOTIFIED OF ACTIVITY:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| 26100 CACTUS AVE RIVERSIDE CA | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = V | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS

- GROUND CREW WILL ARRIVE AT SITE TO CONDUCT AN INSPECTION TO DETERMINE THE SECURE OPERATING AREA IS PREPARED

- THE GROUND CREW WILL RIG THE NEW AND OLD UNITS FOR LIFTING

- THE HELICOPTER WILL LAND AT THE ASSIGNED LANDING ZONE

- THE SUBJECT BUILDING, PARKING LOT WILL BE VACANT.

- AFTER CONDUCTING A TAILBOARD SAFETY BRIEF THE GROUND CREW WILL VERIFY THE BUILDING  IS UNOCCUPIED. ,

- THE PARKING LOT WILL BE CAUTION TAPED OF TO ENSURE IT REMAINS CLEAR

- GHI GROUND CREW WILL VERIFY OPERATING AREA IS STERILE

- THE GHI GROUND CREW AND PILOT WILL BE IN RADIO COMMUNICATIONS DURING THE OPERATIONS

- CUSTOMER WILL ENSURE OPERATING AREA REMAINS STERILE

- EMERGENCY LANDING ZONE IS AT THE STAGING AREA

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) | HH=HOVER HOOKUP |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UBA) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

AREA SURVEY CONDUCTED BY :

SUBMITTED BY: 	JEFFREY M. TEUBNER 	DATE:	8-4-2020

TITLE: FLIGHT COORDINATOR