SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET 					Phone (818) 442-9904

Fillmore CA. 93015 					FAX   (818) 442-9901

PROJECT: A/C SET    			 	   WORK ORDER #: GHI Q2021-397

ADDRESS:   7525 VALJEAN AVE    	  	CITY : VAN NUYS       STATE:  CA

LATITUDE  34°12'23.94"N LONGITUDE 118°29'11.48"W

CONTACTOR: PACIFIC MECHANICAL CONTRACTORS		 PHONE#: 626-960-3971

14120 LIVE OAK AVE BALDWIN PARK CA 91706

CONTACT ON SITE: JOHN FERNADAZ    		 PHONE#: 626-960-3971

PILOT’S NAME(S):

1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #: 2778051

3. MICHAEL KLINK 		CERT#: 3018828

4. IAN GOODALE			CERT#: 3741973

5. ROSS GOULET 			CERT#: 3396777

TYPE OF AIRCRAFT:

AS350B3 	 N# N718GH	A/C CATEGORY: STANDARD

AS350BA	 N# N55TV	A/C CATEGORY: STANDARD

IF RESTRICTED CATEGORY AIRCRAFT IS USED THERE IS A CLEAR FLIGHT PATH INTO THE PART 133 LANDING ZONE. UNPOPULATED.

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: (0)  (22)  A/C UNITS MAX 1000 LBS     LOAD:EXT CL B

25 FT RIGGING 50 FT LONGLINE = MAX 75 FT  TYPE OF ITEM LIFTING:  AERODYNAMIC   NON- AERODYNAMIC  LONG LINE: (NO)	XXX	(YES)	LESS 50 FT 	(LENGTH) OPERATIONAL ALTITUDE: < 160 AGL    STREET CLOSING:     	  (N0)	XX	(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 7-19-2021 | SUNRISE | SUNSET | 7-10-2021 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| VAN NUYS POLICE DEPARTMENT | 818-374-9500 | DISPATCH | 7-12-2021 |
| VAN NUYS FIRE DEPARTMENT | 818-756-8690 | STATION 90 | 7-12-2021 |
| VAN NUYS TOWER | 818-442-6500 |  | ON THE DAY |
| VAN NUYS ATC | 818-904-6166 |  | ON THE DAY |

Evacuation 					Crowd Control 			Street Closure

□No Evacuated Structures 		 		Operator 			Yes 	□No

Evacuated Structures 	      			 Contractor		 Contractor

□Operator

Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

LIST OF BUILDINGS THAT SHALL BE UNOCCUPIED DURING OPERATIONS:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| 7525 VAL JEAN AVE VAN NUYS CA | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN RED OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = VACANT | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL

HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

.

PRIOR TO BEGINNING OPERATIONS, A TAILBOARD SAFETY BRIEF WILL BE CONDUCTED.

- HELICOPTER WILL LAND AT THE LANDING ZONE TO CONDUCT TAILBOARD.

- THE UNITS WILL BE IN THE STAGING ORDER IN NUMERICAL ORDER PER THE DIAGRAM

- BUILDING WILL BE VACANT DURING OPERATIONS

- THE OPERATING AREA WILL BE CLEAR DURING OPERATION

- NO VEHICLE MOVEMENT  DURING OPERATION

- ENTRANCES TO THE FACILITY WILL BE BLOCKED DURING OPERATIONS

- OPERATION WILL BE CLEAR OF DEBRIS

- VAL JEAN WILL BE CLOSED DURING OPERATIONS

NARRATIVE

GHI will be conducting air conditioning replacement on subject building. The units being lifted will be staged on the Westside of the building approximately 75-85 ft from the building. The units will be over 250 ft from the airport service road. The contractor will have two people staged at the threshold of the ramp and service road to ensure vehicles don’t turn into the operating area. We will be lifting the row of 4 units closest to Valjean first. North and South bound lanes of Valjean will be closed while setting this row. We will than move to the row to the west. This row if over 105 ft from Valjean and therefor does not require the closure of the north or south bound lanes. We will continue to work our way to west until complete. During the operation subject building ramp and property will be vacant of nonessential personnel.

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) |  |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UB) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

7-12-2021

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE

Jeffrey M. Teubner Flight Coordinator