SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET

Fillmore CA. 93015

Phone (818) 442-9904

FAX   (818) 442-9901

BUILDING NAME:	NORTHRIDGE FASHION CENTER      WORK ORDER  #   	Q2021-399

ADDRESS:  9301 TAMPA AVE: CITY/STATE: NORTHRIDGE  CA 91324 PHONE:  818-885-9700

POSITION: LATITUDE 34°14'11.19"N	    LONGITUDE 118°33'21.12"W ELEVATION: 875  FT

CONTRACTOR’S NAME: ALL TEMPERATURE CONTROL           	 PHONE#: 818-882-1478

9720 TOPANGA CANYON PLACE CHATSWORTH CA 91311

CONTACT AT SITE:   KERRY TABAK       		PHONE #: 818-882-1478

ADDRESS: 1968 ESSEX COURT REDLANDS CA 92373

PILOT’S NAME(S):  1. KEN JOHNSON			CERT #: 2757335

2.  JOHN OLSON 			CERT #: 2769166

3. BUCKEY MACKAY	 	CERT #: 2778051

4. MICHAEL KLINK 		CERT#: 3018828

5. IAN GOODALE			CERT#: 3741973

6. ROSS GOULET 			CERT#:3396777

7.CHRIS CURRIER			CERT#:3093383

8. ROBERT SATZ 			CERT#:2629853

9.TREVOR NEEDHAM 		CERT#:3597668

10.KYLE JENSEN			CERT#:3597668

TYPE OF AIRCRAFT:	BELL UH-1H	 N# N777GH	A/C CATEGORY: RESTRICTED

BELL 205	 N# N211GH	A/C CATEGORY: STANDARD

BELL 205A1	 N# N216GH	A/C CATEGORY: STANDARD

BELL 407	 N# N407GH	A/C CATEGORY: STANDARD

BELL 407	 N# N447GH	A/C CATEGORY: STANDARD

AS350 B2	 N# N498PT	A/C CATEGORY: STANDARD

AS350 B3	 N# N718GH	A/C CATEGORY: STANDARD

AS350 B3	 N# N215GH	A/C CATEGORY: STANDARD

TYPE OF ITEM LIFTING: AC UNITS       AERODYNAMIC   NON- AERODYNAMIC

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: (1)  (1) < 2100 LBS MAX SINGLE – LIFT WEIGHT:2100  LBS CLASS OF LOAD:EXTERNAL CL B  NO. OF LIFTS:  2	LONG LINE:	 	(NO)	XXX	(YES)	LESS THEN 50 FT (LENGTH) 50 FT LONG LINE + 25 FT RIGGING = 75 FT SUSPENDED LOAD OPERATIONAL ALTITUDE: < 100    STREET CLOSING:  XX  (N0) YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 1-13-2022 | SUNRISE | SUNSET | 1-1-2022 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| LOS ANGELES PD | 818-832-0633 | DEVONSHIRE STATION | NOTIFY |
| LOS ANGELES FD | 818-756-7670 | STATION 70 | NOTIFY |

Congested Area Plan (Continued)

Evacuation 					Crowd Control 			Street Closure

□No Evacuated Structures 				Operator 			Yes □ No

Evacuated Structures 		           Contractor			Contractor

□Operator

LIST OF BUILDINGS THAT SHALL EITHER BE PARTIALLY OR ENTIRELY UNOCCUPIED PERSONS:

| BUILDING DESCRIPTION/ADDRESS | OWNER(S): | PHONE #: |
| --- | --- | --- |
| NORTHRIDGE FASHION CENTER | MANAGEMENT | 818-885-9700 |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA..

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

THE LANDING AND EMERGENCY LANDING AREA IS IN THE PARKING LOT TO THE SOUTH  OF DICKS SPORTING GOODS .  THE HELICOPTER WILL LAND IN THE LZ TO HOOK UP THE LONG LINE.  ALL BUILDINGS IN THE OPERATING AREA WILL BE VACANT

A TAILBOARD SAFETY MEETING WILL BE HELD AT THE ASSIGNED AREA PRIOR TO BEGINNING HELICOPTER OPERATIONS

- GROUND CREW WILL ARRIVE AT SITE TO CONDUCT AN INSPECTION TO DETERMINE THE SECURE OPERATING AREA IS PREPARED

- THE GROUND CREW WILL RIG THE NEW AND OLD UNITS FOR LIFTING

- THE HELICOPTER WILL LAND AT THE ASSIGNED LANDING ZONE AT APPROX 0730

- THE SUBJECT BUILDING, PARKING LOT WILL BE VACANT.

- AFTER CONDUCTING A TAILBOARD SAFETY BRIEF THE GROUND CREW WILL VERIFY THE MALL IS UNOCCUPIED. ,

- SECURITY WILL BE RESPONSIBLE TO ENSURE THE INSIDE OF THE MALL REMAIN VACANT DURING THE OPERATIONS

- THE PARKING LOT WILL BE CAUTION TAPED OF TO ENSURE IT REMAINS CLEAR

- GHI GROUND CREW WILL VERIFY OPERATING AREA IS STERILE

- THE GHI GROUND CREW AND PILOT WILL BE IN RADIO COMMUNICATIONS DURING THE OPERATIONS

- CUSTOMER WILL ENSURE OPERATING AREA REMAINS STERILE

- EMERGENCY LANDING ZONE IS AT THE STAGING AREA AND ON THE ROOF TOP HELIPAD

OPERATIONS AREA DIAGRAM

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) |  |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UB) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

10-19-2021

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE

Jeffrey M. Teubner Flight Coordinator