SECTION 7                                        Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

Operator:	Guardian Helicopters, Inc

67 D STREET 					Phone (818) 442-9904

Fillmore CA. 93015 					FAX   (818) 442-9901

PROJECT: EQUIPMENT SETTING    			 	   WORK ORDER #: GHI Q2021-427

ADDRESS:   15800 ROSCOE BLVD     	  	CITY : VAN NUYS       STATE:  CA

LANDING ZONE LATITUDE  34°13'2.49"N LONGITUDE 118°28'58.28"W

CONTACTOR: PERMACITY 		 PHONE#: 888-991-9912 CELL: 323-481-9876

1415 N BATAVIA ST ORANGE CA 92867

CONTACT ON SITE: RON WILSON     		 PHONE#: 323-481-9876

PILOT’S NAME(S):

1.  JOHN OLSON 			CERT #: 2769166

2. BUCKEY MACKAY	 	CERT #: 2778051

3. MICHAEL KLINK 		CERT#: 3018828

4. IAN GOODALE			CERT#: 3741973

5. ROSS GOULET 			CERT#: 3396777

TYPE OF AIRCRAFT:

BHT 205  	 N# N216GH	A/C CATEGORY: STANDARD

BHT 205  	 N# N211GH	A/C CATEGORY: STANDARD

IF SAFETY DICTATES AND OR THE CUSTOMER REQUESTS ADDITIONAL LIFTS THE LIFTS WILL BE CONDUCTED REMAINING WITHIN THE APPROVED TIME PARAMETERS.

TYPE OF LIFTS: (0)  (4)  A/C UNITS MAX 3400 LBS     LOAD:EXT CL B

TYPE OF ITEM LIFTING:  AERODYNAMIC   NON- AERODYNAMIC LONG LINE: _____(NO)XXX	(YES) LESS 25 FT RIGGING 100 FT LONGLINE = MAX 125 FT  	(LENGTH) OPERATIONAL ALTITUDE: < 250 AGL    STREET CLOSING:     	  (N0)	XX	(YES)

DATE AND TIMES OPERATION WILL BEGIN AND TERMINATE:

| FLIGHT DATES | TIME BEGIN | TIME END | TODAY’S DATE |
| --- | --- | --- | --- |
| 11-21-2021 | SUNRISE | SUNSET | 11-10-2021 |
| AGENCY NAME: | PHONE#: | PERSON NOTIFIED: | DATE: |
| VAN NUYS POLICE DEPARTMENT | 818-374-9500 | DISPATCH | 7-12-2021 |
| VAN NUYS FIRE DEPARTMENT | 818-756-8690 | STATION 90 | 7-12-2021 |
| VAN NUYS TOWER | 818-442-6500 |  | ON THE DAY |
| VAN NUYS ATC | 818-904-6166 |  | ON THE DAY |

Evacuation 					Crowd Control 			Street Closure

□No Evacuated Structures 		 		Operator 			Yes 	□No

Evacuated Structures 	      			 Contractor		 Contractor

□Operator

Part 135 GH 4A   Part 133 GH 4L

Congested Area Plan

LIST OF BUILDINGS THAT SHALL BE UNOCCUPIED DURING OPERATIONS:

| BUILDING DESCRIPTION/ADDRESS | REMARKS | METHOD |
| --- | --- | --- |
| ANHEUSER BUSCH 15800 ROSCOE BLVD | VACANT DURING OPS | HAND DELIVER |
| ALL HOMES WITHIN RED OPERATING AREA | VACANT DURING OPS | HAND DELIVER |
| SEE DIAGRAM = VACANT | VACANT DURING OPS | HAND DELIVER |

Narrative description of pick-up site, route, delivery site, and plan for ceasing operation if unauthorized persons enter operational area or real hazard occurs.

SITE INSPECTION NOTES

ONLY PERSONNEL ESSENTIAL TO COMPLETING THE JOB SAFELY WILL BE PERMITTED TO PARTICIPATE IN THE EVOLUTION. ONLY PERSONNEL PARTICIPATING IN THE SAFETY BRIEF WILL BE PERMITTED TO BE IN THE AREA OF OPERATIONS. ONLY AUTHORIZED ESSENTIAL PERSONAL WILL BE PERMITTED IN THE IMMEDIATE AREA OF OPERATIONS. IN THE EVENT AN UNAUTHORIZED PERSON ENTERS THE OPERATIONS AREA OR A POTENTIAL

HAZARD IS IDENTIFIED THE PILOT WILL HOLD THE AIRCRAFT IN RELATIVE POSITION. THIS WILL BE ACHIEVED WITHOUT OVER FLYING THE GROUND CREW. ALL OPERATIONS WILL BE CEASED UNTIL THE PROBLEM IS RECTIFIED.  IN THE EVENT OF AN AIRCRAFT EMERGENCY, THE PILOT WILL RADIO GROUND PERSONNEL AND WILL ATTEMPT TO LAND IN THE EMERGENCY LANDING AREA.

DURING THE LIFT EVOLUTION THE AIRCRAFT AND GROUND CREW WILL ALL BE IN RADIO COMMUNICATIONS. IN THE EVENT OF LOSS COMMUNICATIONS, THE CREW WILL USE STANDARD HAND SIGNALS TO COMMUNICATE WITH THE PILOT. WHEN THE PILOT IS CLEAR HE WILL MOVE THE AIRCRAFT TO A SAFE LOCATION TO ALLOW THE COMMUNICATION PROBLEM TO BE RECTIFIED.

THE OPERATIONS AREA IS WITHIN THE SECURED AREA. ALL ESSENTIAL CREW WITHIN THE OPERATIONS AREA WILL NOT BE INVOLVED IN TAKING PICTURES OR ANY OTHER USE OF CELL PHONES.

.

PRIOR TO BEGINNING OPERATIONS, A TAILBOARD SAFETY BRIEF WILL BE CONDUCTED.

- HELICOPTER WILL LAND AT THE LANDING ZONE TO CONDUCT TAILBOARD.

- THE HELICOPTER WILL FLY FROM THE LANDING ZONE TO THE STAGING ARE EMPTY HOOK.

- HELICOPTER WILL CROSS RAILROAD TRACK WHEN CLEAR AND ONLY WITH EMPTY HOOK

- THE UNITS WILL BE IN THE STAGING

- BUILDING WILL BE VACANT DURING OPERATIONS

- THE OPERATING AREA WILL BE CLEAR DURING OPERATION

- NO VEHICLE MOVEMENT  DURING OPERATION

- ENTRANCES TO THE FACILITY WILL BE BLOCKED DURING OPERATIONS

- OPERATION WILL BE CLEAR OF DEBRIS

- SECURITY WILL PROVIDE CROWD MITIGATION

GHI will be setting equipment on subject building. The equipment being lifted will be staged on the east side of the building approximately 50 ft from the building. The units will be over 125 ft from the dead end road. The contractor will have people staged all XXX mark on the diagrams below. The pilot will fly an empty hook longline from the landing zone to the staging area crossing the infrequently used railroad tracks when clear. During the operation all activity within the red operation area will be stopped. NO one will be within the operating area.

LEGEND

| SITE PLAN SYMBOLS: EVACUATION FLIGHT PATH |  |  |
| --- | --- | --- |
| LANDING AREA = (LZ) | STREET BLOCKED = XXXX | TOP TWO FLOORS = UBT2 |
| ATTACH AREA = (A) | RELEASE AREA = (R) |  |
| FLIGHT PATH = >>> | EMERGENCY LAND = (ELZ) |  |
| UNOCCUPIED BUILDING = (UB) | UNOCCUPIED BUILDING TOP FLOOR = (UBT1) |  |

11-9-2021

DATE OF SUBMISSION				COMPANY OFFICIAL / TITLE

Jeffrey M. Teubner Flight Coordinator